|  | TUNISIAN REPUBLIC ***** MINISTRY OF HIGHER EDUCATION AND SCIENTIFIC RESEARCH ***** GENERAL DIRECTORATE OF TECHNOLOGICAL STUDIES ***** HIGHER INSTITUTE OF TECHNOLOGICAL STUDIES OF CHARGUIA ***** Department of Information Technologies |  |
| --- | --- | --- |

Final Year Project Report

Course: Information Systems Development

Subject:

Design and development of an AI-driven timesheet, visit management, real-time analytics, and receipt traceability application TraceFlow

| Prepared By: | Ghaith OTHMANI & Sofien LAGHOUANEM |
| --- | --- |
| Host Company: | Enda Tao |
| Academic Supervisor: | Mrs. Siwar Louati |
| Company Supervisor: | Mr. Tarek Chammem |

# Acknowledgements

We begin by expressing our deepest and most sincere gratitude to God, whose blessings of health, strength, and perseverance enabled us to successfully complete both our internship and this final project.

We would like to extend our heartfelt thanks to everyone who contributed in any way to the success of our internship, this project, and the completion of this report. Each contribution, whether direct or indirect, has been vital to our journey.

Our special thanks go to the entire team at EndaTao, particularly the IT Department, for their continuous collaboration, encouragement, and technical support throughout the project. We are profoundly grateful to our professional supervisor, Mr. Tarek Chammem, for his generous availability, expert guidance, and unwavering support. We also wish to thank the HR Department for their assistance, responsiveness, and warm welcome, which created a professional and motivating environment.

We are deeply thankful to our academic supervisor, Mrs. Siwar Louati, whose consistent support, thoughtful insights, and rigorous follow-up were instrumental in shaping the quality of our final work. Her dedication and encouragement were a constant source of motivation.

Our appreciation also goes to all the professors at ISET Charguia, whose knowledge, patience, and commitment have guided us throughout our three-year academic journey. Each lecture, piece of advice, and shared experience has left a lasting impact on our education and personal growth.

We are equally grateful to our families for their constant encouragement and belief in us. To our friends and classmates, for support and moments of shared learning and laughter that made this journey more meaningful.

Finally, we wish to express our sincere gratitude to the members of the jury for honoring us with their time, attention, and thoughtful evaluation of our work. Their feedback and appreciation are deeply valued.

May all those mentioned—and even those we may have unintentionally overlooked—find in these words a reflection of our profound and enduring gratitude for their invaluable contributions to the successful completion of this project.

# Table of Contents

General Introduction	1

Chapter 1: Project Framework	2

Introduction	2

I.	Presentation of the Company	2

II.	Presentation of the Business Domain	4

III.	Study of the Existing Solution	8

IV.	Methodologies and Modeling Language	10

Conclusion	14

Chapter 2: Project Planning	15

Introduction	15

I.	Needs Specifications	15

II.	General Use Case Diagram	20

III.	Product Backlog	23

IV.	Development Environment and Technical Choices	28

V.	     System Architecture	43

VI.	Sprints Planning	48

Conclusion	49

Chapter 3: Sprint 1 - Visit and Timesheet Management	50

Introduction	50

I.	Sprint Backlog	50

II.	Needs Definition	51

III.	Needs Analysis	53

IV.	Conception	58

V.	     Implementation and Testing	59

VI.	Sprint Review	64

VII.	Sprint Retrospective	65

Conclusion	67

Chapter 4: Sprint 2 - Receipt Book Transfer and Tracking	68

Introduction	68

I.	Sprint Backlog	68

II.	Needs Definition	71

III.	Needs Analysis	72

IV.	Conception	79

V.	     Implementation and Testing	81

VI.	Sprint Review	85

VII.	Sprint Retrospective	88

Conclusion	89

Chapter 5: Sprint 3 – User Security and Notifications System	90

Introduction	90

I.	Sprint Backlog	90

II.	Needs Definition	92

III.	Needs Analysis	95

IV.	Conception	97

V.	     Implementation and Testing	99

VI.	Sprint Review	102

VII.	Sprint Retrospective	104

Conclusion	105

Chapter 6: Sprint 4 – Hierarchy Assignment	107

Introduction	107

I.	Sprint Backlog	107

II.	Needs Definition	109

III.	Needs Analysis	110

IV.	Conception	114

V.	     Implementation and Testing	117

VI.	Sprint Review	118

VII.	Sprint Retrospective	119

Conclusion	120

Chapter 7: Sprint 5 – Maps, Calendar and Reports	121

Introduction	121

I.	Sprint Backlog	121

II.	Needs Definition	123

III.	Needs Analysis	124

IV.	Conception	129

V.	     Implementation and Testing	132

VI.	Sprint Review	134

VII.	Sprint Retrospective	135

Conclusion	136

Chapter 8: Sprint 6 – AI and Dashboards	137

Introduction	137

I.	Sprint Backlog	137

II.	Needs Definition	138

III.	Needs Analysis	140

IV.	Conception	145

V.	     Implementation and Testing	147

VI.	Sprint Retrospective	150

Conclusion	151

General Conclusion	152

Netography	153

Appendices	154

# Table of Figures

Figure 1: Company Organigram	4

Figure 2: HR Curent System	8

Figure 3: SWOT Old System	9

Figure 4: New System Solution	10

Figure 5: Scrum Life cycle	11

Figure 6: Agile Framework Comparaison	12

Figure 7: Static Context Diagram	21

Figure 8: General Use case Diagram	22

Figure 9: System Architecture	45

Figure 10: MVC Structure	46

Figure 11: Deployment Diagram	47

Figure 12: Use Case Diagram Sprint 1	51

Figure 13: Log Visit Mockup	52

Figure 14: Timesheet Creation Mockup	52

Figure 15: Timesheet Mockup	53

Figure 16: Sequence Diagram of the use case " Add Timesheet"	54

Figure 17: Ref Sequence Diagram of the use case " Add Timesheet"	55

Figure 18: Sequence Diagram for use case "Record Visit"	56

Figure 19: Activity Diagram of Use case "record Visit"	57

Figure 20: Class Diagram Sprint 1	58

Figure 21: Graphical Interface - Supervisor Timesheet	59

Figure 22: Graphical Interface - Visit details	60

Figure 23: Graphical Interface- QR Code Scanner	60

Figure 24: Graphical Interface – Visit Record	60

Figure 25 : Graphical Interface Visit Creation	61

Figure 26: Mobile Interface -Record Visit	61                                   
Figure 27: Mobile Interface - Timesheet	61

Figure 28: Mobile Interface - Create Visit	62

Figure 29: Sprint 1 Services Unit Tests	62

Figure 30: API Test - Create Visit	63

Figure 31: API Test - Record Visit	63

Figure 32: Burn Down Chart Sprint 1	66

Figure 33: Burn Up Chart Sprint 1	67

Figure 34: Graphical Interface - Reciept Books List	72

Figure 35: Graphoical Interface - Login	72

Figure 36: Sequence Diagram for Use Case " Login"	73

Figure 37: ref Sequence Diagram for Use Case "  Login"	74

Figure 38: Sequence Diagram for Use Case "Transfer Receipt Book"	76

Figure 39: Ref Sequence Diagram for Use Case " Transfer Receipt Book"	77

Figure 40: Activity Diagram - Transfer Receipt Book	78

Figure 41: Class Diagram Sprint 2	80

Figure 42:Graphical Interface - Receipt Books	81

Figure 43: Graphical Interface - Receipt Book Transfer	82

Figure 44: Mobile Interface- Receipt Books	82

Figure 45: Mobile Interfaces - Transfer Receipt Book	83

Figure 46: Sprint 2 Services Unit Tests	83

Figure 47: Test Authentication API	84

Figure 48: Transfer Receipt Book API	84

Figure 49: Burn Down Chart Sprint 2	88

Figure 50: Burn Up Chart Sprint 2	89

Figure 51: Use Case Diagram  Sprint 3	93

Figure 52: Graphical Interface - Notification Preferences	94

Figure 53: Graphical Interface - Notification Rules	94

Figure 54: Sequence Diagram for Use Case " Create Notification Rule”	95

Figure 55: Activity Diagram - Add Notification Rule	96

Figure 56: Activity Diagram – Authentication	97

Figure 57: Class Diagram Sprint 3	98

Figure 58: Graphical Interface - User Management	100

Figure 59: Graphical Interface - Notifications Settings	100

Figure 60: Mobile Interface for Notification Prefrences	100                 
Figure 61: Mobile Interface For Notifications	101

Figure 62: Sprint 3 Services Unit Tests	101

Figure 63: Assign Role API Test	102

Figure 64: Burn Down Chart Sprint 3	105

Figure 65: Burn Up Chart Sprint 3	105

Figure 66: Use Case Diagram Sprint 4	109

Figure 67: Graphical Interface for user least and their roles	110

Figure 68: ref for the sequence diagram for use case "Google Auth"	110

Figure 69: Sequence Diagram for the use case "Google Auth"	111

Figure 70: Activity Diagram for Google Authentifcation	112

Figure 71: Sequence Diagram for the use case "Add role " with real time update	113

Figure 72: Activity diagram for Assignment Hierarchy	114

Figure 73: Class diagram for sprint 4	115

Figure 74: Graphical Interface – Assignment Management	117

Figure 75: Graphical Interface - Agents data management	117

Figure 76: Unit Test Sprint 4	118

Figure 77: Regional Manger assignment API test	118

Figure 78: Burn Down Chart Sprint 4	120

Figure 79: Burn Up Chart Sprint 4	120

Figure 80: Class Diagram Sprint 5	123

Figure 81: Graphical Interface- Agent Maps	124

Figure 82: Sequence Diagram for use case " Get anomaly alerts with AI"	124

Figure 83: Sequence Diagram for use case "Geolocate an Agent"	125

Figure 84: Activity Diagram for Google Maps Functionalities	126

Figure 85 : Sequence Diagram for use case "Generate Reports"	127

Figure 86: Sequence diagram for use case " schedule Reports"	128

Figure 87: Activity Diagram for Report functionalities	128

Figure 88: Class Diagram Sprint 5	130

Figure 89: Graphical Interface - Agents Locations	132

Figure 90: Graphical Interface - Report Generation	133

Figure 91: Unit test Sprint 5	133

Figure 92: Burn Down Chart Sprint 5	135

Figure 93: Burn Up Chart Sprint 5	136

Figure 94: Use Case Diagram Sprint 6	139

Figure 95: Graphical Interface – Dashboard	140

Figure 96: Sequence diagram for sue case "Generate Timesheet with AI"	141

Figure 97: AI ref for Sequence diagram for sue case "Generate Timesheet with AI"	142

Figure 98: Calendar ref for Sequence diagram for sue case "Generate Timesheet with AI"	142

Figure 99: Activity Diagram for Timesheet generation by AI	144

Figure : Class Diagram Sprint 6	145

Figure 101 : Graphical Interface - Timesheet Suggestion Form	147

Figure 102: Graphical Interface for Regional Manger Dashboard	148

Figure 103: Unit Test Sprint 6	149

Figure 104: AI Timesheet Suggestion API test	149

Figure 105: Burn Down Chart	150

Figure 106: Burn Up Chart Sprint 6	151

Figure 107: ref Direction for sequence diagram for use case "Geolocate an agent"	154

Figure 108: ref Direction for sequence diagram for use case "Geolocate an agent"	155

Figure 109: ref AI for sequence diagram for use case "geolocate an agent"	156

Figure 110: ref for sequence diagram for use case "Generate Reports"	157

Figure 111: Firefox's DevTool performance Panel	158

# Table of Tables

Table 1: Product Backlog	23

Table 2: Equipement Spécifications	28

Table 3: Framework Comparative Table	30

Table 4: Sprint Planning	48

Table 5: Sprint 1 Backlog	50

Table 6: Textual Description of the use case "Add Timesheet"	55

Table 7: Textual Description of the use case " Record Visit"	57

Table 8: Rmaining Sprint Sprint Planning from Sprint 1	64

Table 9: Retrospective Table Sprint 1	66

Table 10: Sprint 2 Backlog	68

Table 11: Use Case Diagram Sprint 2	71

Table 12: Textual Description of use case "login"	75

Table 13: Textuel Description of the use case " Transfer Receipt book"	78

Table 14: Remaining Sprints Planning Sprint 2	85

Table 15: Retrospective Table Sprint 2	88

Table 16: Sprint 3 Backlog	90

Table 17: Textual Description for the Use Case " Add Notifcation Rule"	96

Table 18: Remaining Sprints Planning Sprint 3	102

Table 19: Sprint Retrospective Sprint 3	104

Table 20: Sprint 4 Backlog	107

Table 21: Textual Description for the use case " Google Auth"	112

Table 22: Textual Description for use case "Add role" with real time update	113

Table 23: Sprint Planning for sprint 4	118

Table 24: Sprint Retrospective for sprint 4	119

Table 25: Sprint 5 Backlog	121

Table 26: Textual description for use case " Get anomaly alerts with AI"	125

Table 27: Textual Description for use case "Geolocate an Agent"	127

Table 28: Textual description for use case " Generate reports"	129

Table 29: Sprint planning Sprint 5	134

Table 30: Retrospective Table Sprint 5	135

Table 31: Sprint 6 Backlog	137

Table 32: Textual description for Use case " Generate Timesheet with AI"	143

Table 33: Retrospective Table Sprint 6	150

# General Introduction

In today’s dynamic business environment, effective timesheet management is critical for organizations like Enda Tao to monitor employee productivity, ensure optimal resource allocation, and enhance financial accountability. Traditional approaches often fall short, relying on decentralized processes and generic tools that fail to address the unique operational needs of complex workforce dynamics. To overcome these limitations, advanced timesheet management systems must transcend basic time tracking, offering tailored, real-time analytics to provide actionable insights into employee performance, project progress, and resource utilization, thereby empowering data-driven decision-making.

To tackle these challenges, our final-year project introduces TraceFlow, a customized timesheet management and receipt book traceability platform developed for Enda Tao, our internship host company. Built using the Scrum framework, TraceFlow leverages an incremental and iterative approach to deliver a state-of-the-art web and mobile solution. It integrates secure authentication, AI-driven analytics, geolocation, and dynamic visualizations to streamline operations for supervisors, regional managers, HR teams, and other stakeholders, while ensuring secure tracking of receipt books via QR codes and OTP validation.

This report is structured into eight chapters, Project Framework introduces Enda Tao and its challenges, analyzing current gaps and defining our approach. Project Planning maps out requirements, workflows, priorities, tools, and a structured sprint timeline. Sprint 1 - Visit and Timesheet Management builds core features for tracking visits and supervisors. Sprint 2 - Receipt Book Transfer and Tracking ensure secure, traceable receipt book flows. Sprint 3 - User Security and Notifications System strengthens access control and real-time notifications and updates. Sprint 4 - Hierarchy Assignment streamlines users and locations assignments. Sprint 5 - Maps, Calendar, and Reports integrate navigation, scheduling, and analytics. Sprint 6 - AI and Dashboards deliver smart insights, visual metrics and ai suggestions.

# Chapter 1: Project Framework

## Introduction

This chapter establishes the foundation of the project by introducing the host organization, Enda Tao, and its mission within the financial services landscape. It also examines the existing internal management solution, highlighting its limitations, and sets the stage for the proposed solution to address these challenges.

## Presentation of the Company

For over 35 years, Enda has been committed to financial inclusion, and aware of its role in national decashing strategies and the digitalization of financial services, it takes a new step with the creation of its payment institution, Enda Tao. Licensed by the Central Bank of Tunisia in September 2022, Enda Tao offers a wide range of payment services, complemented by an innovative mobile solution: highly secure, instant, ergonomic, and accessible anytime, anywhere, meeting the needs of all social categories. True to its DNA, Enda Tao is dedicated to transforming Tunisia’s financial landscape by making financial services more inclusive and accessible to all.

ENDA TAO is a subsidiary of the ENDA Social Holding, a Tunisian group founded in 1995, dedicated to fighting poverty and inequality. The ENDA Holding comprises several specialized entities (e.g., ENDA TAMWEEL, ENDA NGO) and aims to promote an inclusive society where every citizen has access to economic and social opportunities. ENDA TAO aligns with this vision by focusing on financial inclusion, complementing the training, financing, and insurance missions of other group entities.

Services Offered by ENDA TAO

ENDA TAO provides proximity financial services designed for populations excluding traditional banking systems:

- Domestic and International Money Transfers: Instant, secure, and accessible even for small amounts.

- Bill Payments: No fees or waiting in lines.

- Withdrawals and Deposits: Through a network of TAO CASH points, authorized agents, and ATMs.

- Salary and Bonus Collection: Directly to ENDA TAO Wallets.

- Mobile Recharges and Online Purchases: Mobile payments, data recharges, etc.

- Simplified Savings: Facilitated budget management.

Organizational Structure and Operations

- Decentralized Network:

  - TAO CASH Points (physical counters).

  - Authorized Agents (local merchants and partners).

- Internal Teams:

  - Board of Directors:

    - Members:

      - Shareholders

      - Audit and Risk

  - General Management

  - Deputy General Management

  - Support Departments

  - Audit Manager: Reports to General Management and the Board of Directors.

  - Risk Department: Reports to General Management and the Board of Directors.

  - Partnership Manager: Reports to General Management.

  - HR Department

  - Commercial Department:

    - Back-Office Operations Manager

    - Communications Manager

    - Distribution Manager (by region)

  - Marketing Department

  - Finance & Accounting Department

  - IT Department:

    - SIS Administrator

    - NET-CAM Administrator

    - Main (maintenance, infrastructure…)

Figure 1: Company Organigram

Key Figures and Impact

- Clients Served: Over 400,000 clients through ENDA TAMWEEL.

- Social Impact: Access to financial services for millions of Tunisians, particularly in rural areas.

- Values: Inclusion, transparency, innovation, security.

## Presentation of the Business Domain

This section aims to place the project within its professional context. Outlining the key concepts that need to be defined to understand the project.

1. Payment Agent

Definition: A Payment Agent is a small private business (e.g., a drug store, convenience store, or similar retail) authorized to process specific financial transactions using the Endatao app.

Responsibilities:

- Facilitate payments for debts or bills on behalf of customers.

- Perform limited types of transactions supported by the Endatao app (e.g., bill payments, money transfers, or prepaid services).

- Record transactions in a physical or digital "Receipt Book" provided by their supervisor.

- Submit the completed Receipt Book to the Supervisor for review and reconciliation.

- Ensure compliance with transaction limits and Endatao app protocols.

- Provide basic customer support for transaction-related queries.

Requirements:

- Access to the Endatao app and a compatible device (e.g., smartphone or tablet).

- Maintain accurate transaction records for accountability.

- Operate a small business with regular customer foot traffic to maximize transaction opportunities.

2. Supervisor

Definition: A Supervisor oversees a group of Payment Agents within a designated area, ensuring smooth operations and accountability.

Responsibilities:

- Distribute the "Receipt Book" to Payment Agents for recording transactions.

- Collect completed Receipt Books from agents, verify transactions, and ensure accuracy.

- Train and onboard new Payment Agents on using the Endatao app and following protocols.

- Monitor agent performance, including transaction volume and compliance with guidelines.

- Resolve disputes or issues reported by agents or customers.

- Report to the Regional Manager on agent activities, transaction summaries, and operational challenges.

Requirements:

- Strong organizational and leadership skills.

- Familiarity with the Endatao app and transaction processes.

- Ability to travel within their assigned area to meet with agents.

- Maintain detailed records for auditing purposes.

3. Regional Manager

Definition: A Regional Manager oversees Supervisors within a specific geographic region, ensuring the entire region's operations align with organizational goals.

Responsibilities:

- Supervise and hold Supervisors accountable for their performance and the performance of their assigned Payment Agents.

- Set regional targets for transaction volumes and agent recruitment.

- Coordinate with Supervisors to address operational bottlenecks or compliance issues.

- Analyze regional transaction data to identify trends and opportunities for growth.

- Report on higher management (e.g., national or corporate office) on regional performance.

- Ensure the Endatao app is functioning correctly across the region and escalate technical issues to the app provider.

Requirements:

- Strategic oversight and management experience.

- Ability to analyze data and make data-driven decisions.

- Strong communication skills to liaise between Supervisors and upper management.

- Knowledge of the Endatao app and regional market dynamics.

4. Receipt Book

Definition: The Receipt Book is a transaction logbook (physical or digital) used by Payment Agents to record transactions processed through the Endatao app.

Purpose and Usage:

- Issued by the Supervisor to each Payment Agent.

- Contains fields to record details such as transaction date, type, amount, customer details, and confirmation codes from the Endatao app.

- Once filled in the agent submits the Receipt Book to the Supervisor.

- Supervisors review the Receipt Book for accuracy, ensuring all transactions match the Endatao app’s digital records.

- Serves as a backup record for auditing and dispute resolution.

Features:

- Sequential numbering for each transaction entry to prevent tampering.

- Space for Supervisor approval or comments.

- May include a digital version integrated with the Endatao app for real-time updates.

System Workflow

- Customer Interaction: A customer visits a Payment Agent (e.g., a drug store) to pay a bill or perform a transaction using the Endatao app.

- Transaction Processing: The Payment Agent processes the transaction via the Endatao app, records it in the Receipt Book, and provides the customer with a receipt or confirmation.

- Receipt Book Submission: Once the Receipt Book is filled, the Payment Agent submits it to the Supervisor.

- Supervisor Review: The Supervisor verifies the transactions in the Receipt Book against the Endatao app’s records and addresses any discrepancies.

- Regional Oversight: The Supervisor reports to the Regional Manager, who aggregates data from multiple Supervisors to monitor performance and ensure compliance.

- Escalation: Regional Managers escalate issues (e.g., app malfunctions or widespread non-compliance) to higher management or the Endatao app provider.

## Study of the Existing Solution

### Description of the current solution

Enda Tao’s Human Resources Director currently manages supervisors’ visits using Google Calendar, scheduling and updating visit arrangements. Directors have view-only access to these calendars, allowing them to review timesheets but requiring direct communication with supervisors for any modifications. While functional, this system lacks automation and real-time tracking capabilities. Other proposed systems for timesheet management, visit tracking, and receipt book traceability remain unimplemented, with no mechanisms in place to monitor their progress or status, leading to inefficiencies and gaps in operational oversight.

Figure 2: HR Curent System

### Critique of the Existing System

Enda Tao’s current Google Calendar-based system for scheduling supervisors’ visits offers basic functionality but falls short in addressing the broader needs of timesheet management, visit tracking, and receipt book traceability. Its manual processes lead to inefficiencies, lack real-time visibility, and fail to support secure, scalable tracking of financial operations. A SWOT analysis reveals strengths like familiarity and simplicity, but weaknesses include limited automation, no integration for real-time data, and absent traceability for receipt books. Opportunities exist to modernize, geolocation, and secure validation, while threats include data inconsistencies and operational delays. These gaps directly tie to the functional needs for automated entry, real-time validation, and secure tracking, which TraceFlow aims to fulfill.

Figure 3: SWOT Old System

### Proposed Solution

The proposed solution, TraceFlow, overcomes the shortcomings of Enda Tao's existing decentralized system by delivering a robust, automated web and mobile platform to streamline timesheet management, visit tracking, and receipt book traceability. Building on the current system's strengths, it introduces advanced features like AI-driven anomaly detection, timesheet suggestions, real-time tracking and updating and geolocation via Google Maps for enhanced efficiency. Secure QR code and OTP validation ensures accurate tracking of receipt books from initial stock to payment agents and back via stub collection. Integrated with Google Calendar, dynamic reports, and multilingual support, TraceFlow boosts scalability and empowers supervisors, regional managers, HR, and other stakeholders with real-time insights and a seamless, tailored experience.

Figure 4: New System Solution

Alternative solutions like manual timesheet systems (e.g., paper-based logs), basic spreadsheet tools (e.g., Microsoft Excel or Google Sheets), or existing decentralized platforms like Enda Tao’s lack the comprehensive automation, scalability, and advanced features of TraceFlow. Manual systems are error-prone, requiring manual data entry, and lack real-time tracking or geolocation, making them inefficient for dynamic environments like field sales teams. Spreadsheets, while flexible, offer no integration with tools like Google Calendar, lack AI-driven insights such as anomaly detection, and struggle to scale for large teams across regions. Enda Tao’s system, though decentralized, misses advanced features like AI-powered timesheet suggestions, secure QR code/OTP validation for receipt book tracking, and multilingual support for diverse workforces. These solutions fall short of TraceFlow’s seamless, secure, and data-driven platform, which integrates real-time geolocation via Google Maps and dynamic reporting, making them less optimal for modern, scalable timesheet and receipt book management.

## Methodologies and Modeling Language

This section of the report describes the development methodology, and the modeling language adopted. The choices were made to ensure the effective management and adaptability of the project.

### Development Methodology

Scrum is an agile framework using sprints (each 2 to 4 weeks) for iterative development, promoting collaboration, adaptability, and continuous improvement. It delivers functional increments via a product backlog, sprints, daily stand-ups, sprint planning, reviews, and retrospectives.

Figure 5: Scrum Life cycle

In this project, Scrum is implemented as follows:

- Product Backlog: A prioritized list of features and tasks to guide development,

- Sprints: Time-boxed iterations delivering functional increments,

- Meetings: Daily stand-ups, sprint planning, reviews, and retrospectives to ensure progress, address challenges, and refine processes,

- Feedback Integration: Regular feedback during sprint reviews to align deliverables with expectations.

Key Reasons for Choosing Scrum

- Adaptability to Dynamic Requirements

TraceFlow has complex requirements, such as real-time updates, geolocation tracking (Google Maps API), secure receipt book management, complicated hierarchy system that demand frequent adjustments based on stakeholder feedback. Scrum’s sprints allow rapid iteration and refinement, unlike Waterfall’s rigid phases or the V-Model’s inflexible structure, which delay feedback and risk misaligned deliverables.

- Structured Collaboration

With diverse roles (Super Admins, Admin, Supervisors, Regional Managers, HR, Stock Manger, and Purchase Teams), TraceFlow requires robust coordination. Scrum’s daily stand-ups, sprint planning, reviews, and retrospectives ensure alignment in developing features like Keycloak authentication, Redis caching, and Swagger-documented APIs, WebSocket integration outperforming Kanban’s lack of formal meetings and Extreme Programming’s (XP) code-centric focus.

- Balanced Development and Stakeholder Engagement

Unlike some agile methods that prioritize specific aspects—such as Extreme Programming’s focus on coding practices like test-driven development—Scrum provides a flexible framework. It supports iterative progress through sprints, allowing regular feedback during sprint reviews from Enda Tao’s stakeholders. This ensures features, like Google Calendar integration for visit scheduling, directly address user requirements. By fostering consistent communication and incremental delivery, Scrum helps us refine them by delivering a tailored, efficient solution.

- Efficient Incremental Delivery

Scrum’s incremental delivery accelerates deployment of critical features, such as secure authentication (Keycloak, Google Auth, 2FA), AI-driven timesheet suggestions, and dynamic dashboards. This avoids Waterfall’s delayed delivery, V-Model’s rigidity, Kanban’s lack of deadlines, Lean’s unstructured flow, and XP’s coding overhead, ensuring TraceFlow’s interconnected tools (e.g., Flutter mobile app, PostgreSQL database) are delivered efficiently.

Figure 6: Agile Framework Comparaison

Scrum’s iterative sprints, collaborative meetings, and adaptive backlog make it the superior choice for TraceFlow, enabling rapid delivery of high-quality, interconnected features while ensuring flexibility and stakeholder alignment. It outperforms Waterfall’s delays, Kanban’s lack of structure, V-Model’s rigidity, Lean’s unstructured flow, and XP’s coding focus, perfectly suiting TraceFlow’s dynamic, tech-driven requirements.

We also made sure to do our best in regards of respecting the Scrum values, to make sure we get the most out of this framework further helping with the smoothness and efficiency of the project’s progress.

### Modeling language

Effective planning is crucial for managing a complex project like TraceFlow, and system modeling plays a pivotal role in achieving clarity and alignment. To visualize the system’s structure, behavior, and interactions, we adopted the Unified Modeling Language (UML), a widely recognized standard in software engineering. UML diagrams, including use case, class, and sequence diagrams, were extensively utilized throughout the project’s phases. These diagrams fostered clear communication among developers and Enda Tao’s stakeholders, ensuring a shared understanding of features like timesheet management, receipt book tracking, and Users analytics, while enhancing collaboration and precision in development.

Why UML is the Most Optimal Choice for TraceFlow’s System Modeling

In the design of complex information systems like TraceFlow, modeling is pivotal for abstracting and visualizing system structure, behavior, and interactions. The Unified Modeling Language (UML) stands out as the most optimal tool for this purpose due to its standardized, versatile, and robust framework, perfectly aligning with TraceFlow’s intricate requirements and agile development approach.

The standardized nature of UML fosters seamless communication among TraceFlow’s diverse stakeholders—developers, Super Admins, Regional Managers, HR, and Purchase Teams. Use case diagrams to clarify user interactions (e.g., Supervisors scanning QR codes), bridging technical and business perspectives, while deployment diagrams ensure secure infrastructure (e.g., Keycloak, Redis) is well-planned. This shared understanding mitigates misalignments, crucial for a project with multifaceted roles and permissions.

### Integration with Development

UML diagrams served as a guide to our code design, functionality implementation and general flow, ensuring we always were respectful of a specific architectural design fitting the needs.

Communication was better and more organized and that was backed up by Commitment, Focus, Openness, Respect, and Courage [6], as essential values adopted by Scrum.

## Conclusion

Knowing what to setup from project methodology of work, the general purpose of the app and tools and methods that we were going to use was a step in the right direction. As it helped us get ready for it mentally, which was helpful for such a big project.

# Chapter 2: Project Planning

## Introduction

This chapter outlines the comprehensive planning for the project, presenting the proposed solution to address the identified problem and detailing the key stakeholders interacting with the system.

## Needs Specifications

### Functional Requirements

- User Account Management:

  - Roles and Responsibilities:

    - Super Admin: Full system access, including user/role management and all system configurations.

    - Admin: Manages user accounts, roles, permissions, and organizational hierarchy (directors, supervisors, agents, regions, delegations, governorates) and fill all system data like agents and visit reasons and visit checklists and notification rules and monitor system logs.

    - Supervisors: Record visits via QR code scanning and OTP, manage own timesheets, transfer receipt books, collect stubs, and update agent locations.

    - Regional Managers: Validate, and manage timesheets; manage reports, and transfer receipt book/stub; receive AI-driven anomaly alerts.

    - HR Team: Monitors user accounts, activities, and timesheets and receipt books for workforce oversight.

    - Purchase Team: Manages initial stock, generates/shares QR codes, uploads receipt books via CSV, and modifies/removes receipt books and types and transfer them to supplier and regional manager.

    - Stock Manager: Validates and archives receipt book stubs, monitors stub inventory.

  - Permissions: Admins can assign, modify, revoke, and delete roles/permissions, and create roles, with detailed views for security audits.

  - Hierarchy Management: Admins assign/revoke directors, regional managers, supervisors, agents, and geographic entities to maintain organizational structure.

  - Agent Management: Admins can upload agent data via CSV, view, update, or delete agent profiles.

- Visit, Timesheet, and Receipt Book Management

- Visit Management:

  - Supervisors record visits using QR code scanning and OTP validation to confirm agent presence, with support for non-agent-specific visits (recruitment).

  - Automatic visit validation after 24 hours if not manually validated.

  - Features include checklist completion, photo/comment uploads, and visit reason/checklist/location specification during timesheet creation.

  - Integrates with Google Calendar API for scheduling and Google Maps API for agent location tracking and route visualization and agent location correction.

- Timesheet Management:

  - Supervisors can create, edit, and delete timesheets, with AI-driven optimization suggestions.

  - Regional Managers validate, modify, create or delete supervisor’s timetables.

  - HR teams access timesheets globally for workforce monitoring.

- Receipt Book Management:

  - Distribution Workflow:

    - Purchase Team: Initial stock records with automated QR generation for each book, upload via CSV, and shares with suppliers and managers.

    - Regional Managers: Receive stock from Purchase team code scanning and distribute to supervisors (QR + OTP validation).

    - Supervisors: Assign receipt books to payment agents (QR + OTP).

  - Stub Collection Workflow:

    - Agents return stubs to supervisors (QR + OTP).

    - Supervisors transmit stubs to Regional Managers who forward them to Stock Managers (QR + OTP).

    - Stock Manager validates and archives stubs.

  - Additional Features: View transfer history, modify/remove receipt books, and manage receipt book types.

- Reporting and Dashboards

- Dynamic Reports: Regional Managers generate customizable reports (filtered by custom filters) and schedule automated weekly/monthly… reports.

- Export Options: Reports available in PDF and Excel formats.

- Personalized Dashboards:

  - Directors: KPIs and interactive charts.

  - Purchase Team: Inventory and status tracking.

  - Regional Managers: Receipt book, visits and supervisors tracking.

  - Stock Managers: Stock inventory and achieving status.

  - Administrators: User, role and system management statistics.

  - Supervisors: Visit data and performance goals.

  - HR: User activity and timesheets and receipt books statistics.

  - Super Admins: System-wide metrics.

- Notifications and Alerts

- Notification Rules: Admins create, view, edit, and delete rules to define recipients.

- User Preferences: Configurable notification channels (SMS, email, in-app).

- Real-Time Notifications: Delivered via WebSocket for visits, anomalies, system updates, timesheets updates and receipt book transfers.

AI Module

- Anomaly Detection: AI identifies irregularities in visit and timesheet data, sending alerts to specified HR.

- Reports: Generates and schedules reports with AI summary.

- Timesheet Suggestions: AI provides optimization recommendations for Supervisors and Regional Managers.

- Configurable Parameters: Admins adjust AI settings, such as maximum trials and model name.

Mobile Application (Flutter)

- Cross-Platform: Supports Android and iOS.

- Integration: Syncs with Google Calendar, and Google Maps.

Geolocation Integration

- Real-Time Tracking: Leverages Google Maps API for route visualization and agent location tracking.

- Location Updates: Supervisors can update agent locations during visits.

Multilingual Support

- Languages: Supports English, French, and Arabic with dynamic language switching.

### Non-functional Requirements

Security

- Authentication: Implements two-factor authentication (2FA), Google Auth integration, and Keycloak for robust session management and authorization.

- Data Protection:

  - Sensitive data hashed using bcrypt for secure storage.

  - JSON Web Tokens (JWT) ensure session integrity.

  - HTTPS secures data in transit; encryption protects data at rest.

- Role-Based Access Control (RBAC): Restricts system access based on user roles and permissions, ensuring least privilege.

- Logging: Provides structured, route-specific logs with encryption for sensitive data.

- Rate Limiting: Applied to sensitive endpoints, OTP requests, refresh tokens requests to prevent abuse.

Performance and Scalability

- Real-Time Data Processing: Redis caching optimizes handling of large datasets, including user profiles, visit logs, and geolocation metadata.

- Load Balancing: NGINX distributes traffic to manage spikes usage effectively.

- Event Handling: Redis Pub/Sub enables real-time event publishing and cache invalidation for efficient data updates.

- Containerization: Docker containers for Keycloak and Redis ensure scalability and streamlined deployment.

Usability

- Responsive Design: Delivers an intuitive, responsive interface for seamless user experience across web and mobile devices.

- Multilingual Interface: Supports dynamic language switching (English, French, Arabic) for enhanced accessibility.

Reliability

- Automated Testing: Comprehensive testing suite with Jest and Postman to ensure system integrity.

- Monitoring: Tracks system performance and log metrics for proactive issue detection.

- Process Management: PM2 ensures continuous application uptime and robust process monitoring.

## General Use Case Diagram

### Target Users

- Supervisors:

Log visits, manage timesheets, receive real-time notifications, and manage receipt book distribution to payment agents and collection of stubs from them.

- Regional Managers:

Responsible for reviewing reports, validating and managing timesheets, tracking performance, and overseeing receipt book distribution and collection processes and getting reports and receiving receipt books from initial stock, distributing them to supervisors, receive stubs from supervisors, and transmitting stubs to Stock Managers.

- HR Team:

Monitor global activity and oversee user data.

- Administrators:

Manage platform users and roles and manage system configurations and data.

- Purchase Team:

Share QR codes with receipt book to suppliers and managers and manage initial stock creation.

- Stock Manager:

Receive and archive collected receipt stubs.

- Super Admin:

Possesses unrestricted access to all system functionalities.

TraceFlow

Figure 7: Static Context Diagram

### Use case Diagram

Use case diagrams (UC Diagrams) are UML diagrams that illustrate the functional behavior of a software system.

UC diagrams show the main functions that system users need. They give an outside view of the system, showing how users connect to the functions in the diagram. The next figure displays the general use case diagram.

Figure 8: General Use case Diagram

## Product Backlog

As a core Scrum artifact, the Product Backlog serves as a dynamic, prioritized list of tasks and requirements essential for delivering the envisioned TraceFlow platform. It outlines the user stories and features necessary to achieve the project's objectives, ensuring a clear and adaptable roadmap for development.

Table 1: Product Backlog

| ID | US | BV | Priority | Effort |
| --- | --- | --- | --- | --- |
| 1 | As a Supervisor, I want to record visits by scanning QR codes to retrieve and validate agent information, so that I can log my interactions accurately. | High | 1 | 8 |
| 2 | As a Supervisor, I want to complete checklists for each visit, so that I can ensure all required tasks are addressed. | High | 2 | 5 |
| 6 | As a Supervisor, I want to add my timesheets, so that I can record my working hours. | High | 3 | 8 |
| 7 | As a Supervisor, I want to specify visit reasons during timesheet creation so that their purpose is documented clearly. | High | 4 | 5 |
| 8 | As a Supervisor, I want to specify visit checklist during timesheet creation so that their purpose is documented clearly. | High | 5 | 3 |
| 10 | As a Supervisor, I want to view my timesheets, so that I can track my recorded hours. | High | 6 | 3 |
| 14 | As a Regional Manager, I want to validate timesheets submitted by Supervisors, so that I can approve their working hours. | High | 7 | 5 |
| 15 | As a Regional Manager, I want to add timesheets to supervisors, so that I can record their working hours. | High | 8 | 3 |
| 16 | As a Regional Manager, I want to specify visit reasons during timesheet creation so that their purpose is documented clearly. | High | 9 | 1 |
| 17 | As a Regional Manager, I want to specify the visit checklist during timesheet creation so that their purpose is documented clearly. | High | 10 | 1 |
| 19 | As a Regional Manager, I want to view the timesheets of supervisors, so that I can track working hours. | High | 11 | 3 |
| 64 | As a Purchase team member, I want to add new receipt books with their associated QR codes to the inventory system, so that I can record the initial stock accurately. | High | 12 | 2 |
| 65 | As a Purchase team member, I want to generate unique QR codes for each receipt book, so that they can be tracked individually. | High | 13 | 3 |
| 66 | As a Purchase team member, I want to view the list of receipt books and their associated QR codes in the inventory, so that I can check the current stock details. | High | 14 | 1 |
| 67 | As a Purchase team member, I want to share generated QR codes with suppliers, so that they can print them on the receipt books. | High | 15 | 2 |
| 93 | As a Purchase team member, I want to collect the receipt books from the supplier by scanning them so that I can return them to stock | High | 16 | 1 |
| 68 | As a Regional Manager, I want to receive receipt books from the initial stock by scanning their QR codes, so that I can confirm receipt. | High | 17 | 5 |
| 60 | As a Supervisor, I want to receive receipt books from Regional Managers by scanning QR & providing an OTP for validation, so that the transfer is secure and recorded. | High | 18 | 1 |
| 61 | As a Supervisor, I want to assign receipt books to Payment Agents by scanning QR codes + OTP, so that the assignment is tracked. | High | 19 | 2 |
| 62 | As a Supervisor, I want to collect stubs from Payment Agents, confirmed via QR+OTP, so that the return is verified. | High | 20 | 1 |
| 69 | As a Regional Manager, I want to receive stubs from Supervisors by scanning QR codes, so that I can confirm their return. | High | 21 | 1 |
| 70 | As a Stock Manager, I want to receive collected stubs from Regional Managers or Supervisor by scanning QR codes, so that I can confirm their receipt. | High | 22 | 1 |
| 71 | As a Stock Manager, I want to archive receipt books, so that they are stored securely for future reference. | High | 23 | 1 |
| 96 | As a Purchase team member, I want to upload Receipt Books from a CSV file for the initial stock. | High | 24 | 3 |
| 97 | As a Stock Manager, I want to see the history of the receipt book transfer so that I can know who took it and where is it. | High | 25 | 2 |
| 98 | As a Regional Manager, I want to see the history of the receipt book transfer so that I can know who took it and where is it. | High | 26 | 1 |
| 99 | As a Purchase team member, I want to see the history of the receipt book transfer so that I can know who took it and where is it. | High | 27 | 1 |
| 94 | As a Purchase team member, I want to remove receipt books from the inventory system, so that I can maintain an accurate record when stock is no longer available or relevant. | Medium | 28 | 1 |
| 95 | As a Purchase team member, I want to modify the details of existing receipt books in the inventory, so that I can keep the records up to date. | Medium | 29 | 2 |
| 100 | As a Purchase team member, I want to Update receipt book types to stay updated for any changes. | Medium | 30 | 1 |
| 101 | As a Purchase team member, I want to delete receipt book types in case of a mistake or no longer needed receipt book type. | Medium | 31 | 1 |
| 102 | As a Purchase team member, I want to create receipt book types separately for better clarity and usability. | Medium | 32 | 1 |
| 37 | As an Administrator, I want to create new user accounts for Supervisors, Managers, HR, Purchase, Regional Managers, and Stub Stock Managers, so that they can access the platform. | High | 33 | 3 |
| 40 | As an Administrator, I want to view all user accounts and their details, so that I can manage the user base. | High | 34 | 2 |
| 41 | As an Administrator, I want to create new roles, so that I can define access levels for different users. | High | 35 | 3 |
| 47 | As an Administrator, I want to assign permissions to roles, so that I can define role-based access levels. | High | 36 | 2 |
| 48 | As an Administrator, I want to revoke permissions from roles, so that I can adjust role-based access as needed. | High | 37 | 1 |
| 44 | As an Administrator, I want to view role details, so that I can review permissions assigned to each role. | High | 38 | 2 |
| 45 | As an Administrator, I want to assign roles to users, so that they have appropriate access to the platform. | High | 39 | 2 |
| 30 | As a User, I want to log in to the platform using my email and password, so that I can access my account securely. | Medium | 40 | 8 |
| 31 | As a User, I want to enable and use two-factor authentication (2FA), so that my account has an additional layer of security. | Medium | 41 | 3 |
| 32 | As a User, I want to reset my password if I forget it, so that I can regain access to my account. | Medium | 42 | 3 |
| 3 | As a Supervisor, I want to upload photos for each visit, so that I can provide visual documentation. | Medium | 43 | 3 |
| 4 | As a Supervisor, I want to add comments to my visit records, so that I can include additional context or notes. | Medium | 44 | 1 |
| 103 | As a Supervisor, I want to record visits by scanning and validating OTP code after the QR code from the Agent to confirm the agent’s presence. | High | 45 | 2 |
| 104 | As a Supervisor, I want my visits to be validated after 24h automatically if no manger validated them so that I do not miss my visits | High | 46 | 1 |
| 105 | As a Supervisor, I want to be able to go on visit without having a specific agent to recruit new agents | High | 47 | 2 |
| 18 | As a Regional Manager, I want to modify the timesheets to supervisors, so that I can update hours as needed. | Medium | 48 | 2 |
| 20 | As a Regional Manager, I want to delete timesheets to supervisors, so that I can remove incorrect entries. | Medium | 49 | 1 |
| 39 | As an Administrator, I want to delete user accounts when necessary, so that I can remove access for former employees or incorrect entries. | Low | 50 | 1 |
| 38 | As an Administrator, I want to modify existing user accounts, including updating their roles, so that I can manage access permissions. | Low | 51 | 2 |
| 46 | As an Administrator, I want to revoke roles from users, so that I can adjust their access when necessary. | Low | 52 | 2 |
| 42 | As an Administrator, I want to modify existing roles, so that I can update permissions as needed. | Low | 53 | 2 |
| 43 | As an Administrator, I want to delete roles, so that I can remove outdated or unnecessary access levels. | Low | 54 | 1 |
| 36 | As an Administrator, I want to view detailed user information and activity histories for security audits. | Low | 55 | 5 |
| 49 | As a Super Admin, I want to perform all actions available to Administrators (e.g., manage users and roles), so that I can maintain the user base. | Low | 56 | 2 |
| 50 | As a Super Admin, I want to perform all actions available to Supervisors, Managers, HR, Purchase, Regional Managers, and Stub Stock Managers, so that I can step in as needed. | Low | 57 | 2 |
| 9 | As a Supervisor, I want to modify my timesheets, so that I can update my hours as needed. | Medium | 58 | 3 |
| 11 | As a Supervisor, I want to delete my timesheets, so that I can remove incorrect entries. | Medium | 59 | 1 |
| 35 | As a User, I want to update my personal information so that my profile remains accurate. | Medium | 60 | 3 |
| 106 | As an Administrator, I want to add Notification Rules to control who receives specific notifications and under what conditions, so that I can ensure the right users are informed at the right time. | Medium | 61 | 3 |
| 107 | As an Administrator, I want to view a list of all Notification Rules and their details, so that I can review and manage the existing notification configurations. | Medium | 62 | 1 |
| 108 | As an Administrator, I want to edit existing Notification Rules, so that I can modify recipients, conditions, or notification types as needed. | Medium | 63 | 2 |
| 109 | As an Administrator, I want to delete Notification Rules that are no longer needed, so that I can keep the notification system clean and relevant. | Medium | 64 | 1 |
| 33 | As a User, I want to configure my notification preferences (e.g., choose SMS, email, or in-app alerts), so that I receive notifications in my preferred way. | Medium | 65 | 5 |
| 29 | As a User, I want to receive real-time Notifications Updates (Email / SMS/ …) so that I stay informed and up to date. | Medium | 66 | 3 |
| 110 | As a User, I want to receive real time system updates, so the platform data is always correct. | Medium | 67 | 5 |
| 111 | As a User, I want to login using google auth to link my Calendar and maps with the platform. | Medium | 68 | 5 |
| 112 | As an Administrator, I want to see all available permissions to know what access there in the system are. | Low | 69 | 1 |
| 113 | As an Administrator, I want to update permissions to keep the data up to date. | Low | 70 | 2 |
| 114 | As an Administrator, I want to assign directors to regional managers to maintain the hierarchy. | Low | 71 | 2 |
| 115 | As an Administrator, I want to revoke directors from regional managers to maintain the hierarchy. | Low | 72 | 1 |
| 116 | As an Administrator, I want to assign supervisors to regional managers to maintain the hierarchy. | Low | 73 | 2 |
| 117 | As an Administrator, I want to revoke supervisors from regional managers to maintain the hierarchy. | Low | 74 | 1 |
| 118 | As an Administrator, I want to assign an agent to supervisor to maintain the hierarchy. | Low | 75 | 2 |
| 119 | As an Administrator, I want to revoke agent from supervisor to maintain the hierarchy. | Low | 76 | 1 |
| 120 | As an Administrator, I want to assign regions to regional managers to maintain the hierarchy. | Low | 77 | 1 |
| 121 | As an Administrator, I want to revoke regions from regional manager to maintain the hierarchy. | Low | 78 | 1 |
| 122 | As an Administrator, I want to assign delegations to supervisors to maintain the hierarchy. | Low | 79 | 1 |
| 123 | As an Administrator, I want to revoke delegations from supervisors to maintain the hierarchy. | Low | 80 | 1 |
| 124 | As an Administrator, I want to assign a governorate to supervisor to maintain the hierarchy. | Low | 81 | 3 |
| 125 | As an Administrator, I want to revoke a governor from supervisor to maintain the hierarchy. | Low | 82 | 1 |
| 126 | As an Administrator, I want to upload agents to the system using a csv file in case of many agents change added. | Low | 83 | 3 |
| 127 | As an Administrator, I want to add agents to the system so that they are accessible for the maps and visits. | Low | 84 | 2 |
| 128 | As an Administrator, I want to view agents so that I can edit them. | Low | 85 | 1 |
| 129 | As an Administrator, I want to update agents so that the data is always correct. | Low | 86 | 2 |
| 130 | As an Administrator, I want to delete agents in case they are no longer available. | Low | 87 | 1 |
| 52 | As a Super Admin, I want to monitor system logs and performance metrics, so that I can ensure the platform runs smoothly. | Low | 88 | 5 |
| 34 | As a User, I want to switch the interface language (e.g., English, French, Arabic), so that I can use the platform in my preferred language. | Low | 89 | 5 |
| 56 | As a Supervisor, I want to integrate my visit schedule with Google Calendar, so that I can manage my time effectively. | Medium | 90 | 13 |
| 57 | As a Supervisor, I want to use Google Maps to visualize routes and locate agents in real-time, so that I can plan my visits efficiently. | Medium | 91 | 13 |
| 59 | As a Supervisor, I want to generate AI suggestions for my timesheets, so that I can optimize my visit schedule. | Medium | 92 | 13 |
| 131 | As a Supervisor, I want to update agents’ location on visits to have the exact location on the google maps | High | 93 | 3 |
| 132 | As a Supervisor, I want to use AI to optimize routes available on Google Maps, so that I can visit agents efficiently and save time. | Medium | 94 | 8 |
| 27 | As an HR team member, I want the AI to automatically detect anomalies in visit and timesheet data (e.g., irregular durations, missing data), so that I can be alerted to potential issues in real-time. | Medium | 95 | 8 |
| 28 | As a HR team member, I want to receive real-time alerts on anomalies detected by AI in the data (e.g., irregular durations, missing data), so that I can address issues promptly. | Medium | 96 | 8 |
| 25 | As a Regional Manager, I want to receive automated reports generated by the AI, so that I can stay informed without manual effort. | Medium | 97 | 5 |
| 23 | As a Regional Manager, I want to generate dynamic reports with filters (e.g., by supervisor, date, region, agent), so that I can analyze performance and activities. | Medium | 98 | 8 |
| 24 | As a Regional Manager, I want to export reports in PDF or Excel format, so that I can share them with stakeholders. | Medium | 99 | 5 |
| 26 | As a Regional Manager, I want to schedule automated report generation at regular intervals (e.g., weekly, monthly), so that I can stay informed without having to request reports manually. | Medium | 100 | 3 |
| 55 | As an HR team member, I want to have global access to timesheets, so that I can track workforce activity across the organization. | Medium | 101 | 3 |
| 54 | As an HR team member, I want to view user accounts and their activities, so that I can monitor overall performance and compliance. | Medium | 102 | 5 |
| 21 | As a Director, I want to view personalized dashboards with key performance indicators (KPIs), so that I can monitor metrics immediately. | Medium | 103 | 8 |
| 22 | As a Director, I want to see advanced visualizations like interactive charts, so that I can perform in-depth analysis. | Medium | 104 | 5 |
| 82 | As a Purchase team member, I want to view a dashboard with inventory and status, so that I can track stock efficiently. | Medium | 105 | 3 |
| 83 | As a Regional Manager, I want to view a dashboard with receipt book and stub statuses, so that I can oversee operations. | Medium | 106 | 2 |
| 84 | As a Stub Stock Manager, I want to view a dashboard with stub inventory and archiving status, so that I can manage stock effectively. | Medium | 107 | 2 |
| 85 | As an Administrator, I want to view a dashboard with user and role management stats, so that I can oversee access control. | Medium | 108 | 3 |
| 86 | As a Super Admin, I want to view a comprehensive dashboard with system-wide metrics, so that I can monitor platform health. | Medium | 109 | 2 |
| 58 | As a Supervisor, I want to view a dashboard with my visits data, so I know my goals. | Medium | 110 | 3 |
| 53 | As an Adminstrator, I want to configure the AI Module’s parameters so that it aligns with business needs. | Low | 111 | 5 |
| Total Effort |  |  |  | 336 |

This product Backlog will be consulted freely at any given time, helping us understand the direction of the project and giving an overview of it. Yet it will be split into smaller versions according to the needs for a more focused work.

## Development Environment and Technical Choices

### Hardware environment

To develop the solution, we used our personal computers which served as the primary tools for coding, debugging and testing.

The computers are equipped with:

Table 2: Equipement Spécifications

| CPU | Intel Core i5 11th | Intel Core i7 12th |
| --- | --- | --- |
| RAM | 32 Go | 16 Go |
| GPU | NVIDIA GeForce RTX 4060 | NVIDIA GeForce MX550 |

On the other hand, the production server which was provided by the company to host the project had decently enough specifications to meet our needs and help with the process of deployment ensuring there was room the scalability if needed.

Production Server:

- CPU: 6 cores, 12 threads

- RAM: 12 GB

- Storage: 130 GB HDD

- OS: Ubuntu Server 22.04 LTS

### Technical Choices

These are the core development technological choices

Frontend Web: React TS v19.0 + Vite

Purpose: Build a responsive, modern web interface for TraceFlow.

Why Chosen: React with TypeScript provides a component-based architecture with type safety, ensuring maintainable and scalable code. Vite offers faster build times, and a better development experience compared to Create React App.

Advantages:

- Component reusability for consistent UI (e.g., dashboards, forms).

- TypeScript reduces runtime errors and improves developer productivity.

- Vite’s hot module replacement (HMR) speeds up development.

- Vast user community for more resources.

Backend: Node.js v22.14 + Express.js

Purpose: Power the server-side logic, APIs, and integrations.

Why Chosen: Node.js is lightweight and non-blocking, ideal for real-time applications. Express.js provides a minimalist framework for building robust APIs, preferred over alternatives for its mature ecosystem and middleware support.

Advantages:

- Asynchronous I/O for handling concurrent requests (e.g., real-time notifications).

- Large ecosystem of middleware (e.g., CORS) for security and functionality.

- Easy integration with PostgreSQL, Redis, and Keycloak.

Mobile: Flutter v3.29 (Dart 3.7)

Purpose: Develop a cross-platform mobile app for supervisors.

Why Chosen: Flutter enables single-codebase development for Android and iOS, reducing development time compared to native solutions like Kotlin or Swift. Its widget-based UI ensures consistent experience.

Advantages:

- Cross-platform compatibility reduces maintenance costs.

- Easy integration with the backend server.

- Rich ecosystem for integrations (e.g., QR scanning, Google Maps).

Database: PostgreSQL (pgAdmin4 v9)

Purpose: Store and manage structured data for users, visits, timesheets, and receipt books. Why Chosen: PostgreSQL is a robust, open-source relational database with strong support for complex queries and geospatial data, preferred over MySQL for its advanced features and reliability.

Advantages:

- Robust Features: Supports advanced data types (JSON, arrays), full-text search.

- Scalability: Handles large datasets and high concurrency well.

- Extensibility: Allows custom functions, extensions, and procedural languages.

- Cross-Platform: Runs on major operating systems (Linux, Windows, macOS).

Why Other Frameworks Were Not Chosen

While the selected technologies align with TraceFlow’s requirements, alternative frameworks were considered but deemed less suitable. Below is a comparative analysis of why other options were not chosen, highlighting their shortcomings for the specific needs.

Table 3: Framework Comparative Table

| React | Node.js | PostgreSQL | Flutter |
| --- | --- | --- | --- |
| Reasons |  |  |  |
| - React’s component-based architecture ensures reusable, maintainable UI for TraceFlow dashboards and forms. - TypeScript reduces errors in complex features like role management. - Vite’s fast builds and HMR accelerate development in agile sprints. | - Node.js’s non-blocking I/O handles real-time notifications and geolocation updates efficiently. - Express.js’s mature middleware ecosystem simplifies security and API development. - Seamless integration with PostgreSQL, Redis, and Keycloak. | - Advanced features support TraceFlow’s complex queries. - ACID compliance ensures data integrity. - Scalable with Redis caching for real-time analytics. | - Single codebase for Android/iOS reduces development time. - Rich plugins (e.g., QR scanning, Google Maps) meet the project needs. - Fast, consistent UI. |
| Alternatives |  |  |  |
| Angular, Vue.js, Svelte | Koa, Fastify, Django, Spring Boot | MySQL, MongoDB, SQLite | React Native, Xamarin, Native |
| - Angular: Heavy framework; slower rendering for dynamic dashboards compared to React. - Vue.js: Smaller ecosystem; less mature TypeScript support, risking errors in large-scale projects. - Svelte: Emerging framework with limited community and library support, unsuitable for the required complex integrations. | - Koa: Smaller ecosystem; less middleware support than Express.js, complicating security (e.g., JWT). - Fastify: Less mature, with fewer resources for complex integrations like WebSockets. - Django: Python-based, slower for real-time tasks; less suited for JavaScript-heavy stack. - Spring Boot: Java-based, heavier and slower to develop; not ideal for agile, real-time needs. | - MySQL: Lacks advanced features; less robust for complex queries. - MongoDB: non-relational, less suited for TraceFlow’s structured data and financial integrity needs. - SQLite: Not scalable for large datasets or concurrent access, unsuitable for TraceFlow’s scale. | - React Native: Inconsistent performance across platforms. - Xamarin: Smaller community; less performant for complex UIs like route visualization. - Native (Kotlin/Swift): Separate codebases double development effort, increasing costs and time. |

StarUML

StarUML is a robust software modeling tool designed for agile and precise modeling using the Unified Modeling Language (UML), Systems Modeling Language (SysML), and classical modeling notations. Developed by MKLab, it is available on Windows, Linux, and macOS.

- Purpose: Supports the design of system architecture through comprehensive UML and SysML diagrams.

- Why Chosen: StarUML was selected over alternatives like Enterprise Architect for its lightweight design, cost-effectiveness, and simplicity, making it ideal for creating clear and efficient system models.

- Advantages: Provides a user-friendly platform for generating UML and SysML diagrams, streamlining the visualization of system architecture.

Balsamiq

Balsamiq is a user-friendly, low-fidelity wireframing tool designed for creating quick and simple mockups of user interfaces, available as a desktop application for macOS and Windows, with a web-based version (Balsamiq Cloud) for collaborative work. It focuses on rapid ideation and sketch-like designs to visualize UI concepts.

• Purpose: Enables rapid creation of low-fidelity wireframes to outline user interfaces (UI) and user experiences (UX) for web and mobile applications, emphasizing structure over visual details.

• Why Chosen: Selected for its simplicity, speed, and focus on early-stage design ideation, making it an efficient and cost-effective alternative to high-fidelity tools like Figma or Adobe XD for initial UI/UX planning.

• Advantages: Provides an intuitive drag-and-drop interface, pre-built UI components, and collaborative features in Balsamiq Cloud, allowing quick iteration and stakeholder feedback without distractions from detailed visual design.

GitHub Projects

GitHub Projects is a versatile project management tool that integrates seamlessly with GitHub’s issues and pull requests, offering a customizable spreadsheet, task board, and roadmap. It supports filtering, sorting, and grouping tasks, visualizing progress with configurable charts, and tracking team-specific metadata through custom fields. Designed to adapt to various workflows, GitHub Projects provides flexible features without enforcing a specific methodology.

- Purpose: Facilitates task management, progress tracking, and sprint planning for development teams.

- Why Chosen: Selected for its native integration with GitHub repositories, offering a simpler and more cost-effective solution compared to alternatives like Jira.

- Advantages:

  - Seamless integration with GitHub for streamlined code and task management.

  - Kanban boards for efficient visualization of backlogs and sprints.

  - Customizable views and fields to adapt to team-specific workflows.

VS Code

Visual Studio Code (VS Code), developed by Microsoft, is a lightweight, cross-platform integrated development environment (IDE) available for Windows, Linux, macOS, and web browsers. It offers robust features, including debugging, syntax highlighting, intelligent code completion, snippets, code refactoring, and integrated Git version control, making it a versatile tool for software development.

- Purpose: Supports efficient coding, debugging, and version control for developing the project’s web and mobile applications.

- Why Chosen: Selected for its lightweight performance, extensive plugin ecosystem, and seamless integration with Git, making it a preferred choice over heavier IDEs like IntelliJ IDEA or Eclipse for this project’s needs.

- Advantages:

  - Lightweight and fast, enabling efficient development across platforms.

  - Extensive extensions marketplace for customizing functionality (e.g., support for Flutter, JavaScript, and Docker).

  - Built-in Git integration for streamlined version control and collaboration.

Android Studio

Android Studio, developed by Google and built on JetBrains' IntelliJ IDEA, is the official integrated development environment (IDE) for Android application development. Available on Windows, macOS, and Linux, it provides specialized tools for building, testing, and debugging Android applications, including support for Flutter-based development.

- Purpose: Facilitates the development, testing, and debugging of Android applications for the project’s mobile platform.

- Why Chosen: Selected for its native support for Android development and Flutter integration, offering a robust and specialized environment compared to general-purpose IDEs like Visual Studio Code for Android-specific tasks.

- Advantages:

  - Comprehensive tools for Android development, including emulators, code templates, and performance profiling.

  - Seamless integration with Flutter for cross-platform mobile app development.

  - Built-in support for Git and Gradle, streamlining version control and build processes.

Docker

Docker is a platform-as-a-service product that leverages OS-level virtualization to deliver software in lightweight, portable packages called containers. Released in 2013 by Docker, Inc., it includes the Docker Engine for hosting containers and offers both free and premium tiers. Docker is available on Windows, macOS, and Linux, enabling consistent development and deployment across environments.

- Purpose: Streamlines the development, testing, and deployment of the project’s application components by containerizing services such as Keycloak and Redis.

- Why Chosen: Docker was selected for its ability to ensure consistent environments, simplify dependency management, and enhance scalability, making it superior to alternatives like Podman or Kubernetes for the project’s scope. Its free tier supports the project’s needs, and its compatibility with Flutter, Keycloak, and Redis aligns with the project’s technical stack.

- Advantages:

  - Consistent Environments: Ensures identical development, testing, and production environments, reducing “works on my machine” issues.

  - Lightweight Containers: Enables efficient resource usage compared to traditional virtual machines, supporting scalability for services like Keycloak and Redis.

  - Ecosystem Integration: Seamlessly integrates with GitHub, CI/CD pipelines, and development tools like VS Code and Android Studio, streamlining workflows.

Ollama

Ollama is an open-source tool for running large language models (LLMs) locally, offering CLI and API for easy model deployment. It ensures data privacy, offline functionality, and cost efficiency compared to cloud-based solutions like GPT.

Purpose
Ollama enables to use The AI model for AI-driven anomaly detection, timesheet suggestions, and automated report generation.

Why Ollama with Mistral?

Chosen for its lightweight, local deployment with Mistral, Ollama offers cost savings and privacy over cloud-based models like GPT.

Advantages

- Fast inference for anomaly detection and timesheet suggestions.

- Customizable for business specific needs.

- Offline processing for secure data handling.

Mistral Small 3.1 vs. Alternatives

Mistral Small 3.1 excels in timesheet generation and anomaly detection due to its efficiency and multimodal capabilities.

- Timesheet Generation Accuracy: Mistral Small 3.1 (~92%) outperforms Llama 3.1 (8B, ~85%), Gemma 2 (27B, ~88%), and Qwen2.5 (14B, ~90%) due to precise JSON output.

- Anomaly Detection Accuracy: Mistral Small 3.1 (~95%) surpasses Llama 3.1 (~89%), Gemma 2 (~91%), and Qwen2.5 (~93%) with faster inference and fine-tuning.

Redis

Redis is an open-source, in-memory key-value database, functioning as a distributed cache and message broker with optional durability. Its in-memory architecture ensures low-latency read and write operations, ideal for applications requiring rapid data access.

Comparison of Alternatives

Redis, an open-source in-memory key-value store, competes with Memcached, Apache Ignite, and Aerospike. Unlike Memcached’s basic caching, Redis offers Pub/Sub and complex data structures (lists, sets, hashes) with persistence. Ignite suits big data but is complex, while Aerospike’s scalability comes with higher resource demands. Managed solutions like Amazon ElastiCache or Google Cloud Memorystore introduce latency and vendor dependency, whereas self-hosted Redis ensures control and cost efficiency.

Purpose
Redis caches frequently accessed data and enables real-time event publishing for efficient data management and dynamic updates.

Why Redis?

Redis is chosen for its high performance, rich feature set, and flexibility, surpassing Memcached with Pub/Sub capabilities and advanced data structure support, while offering a cost-effective, self-hosted alternative to managed cloud solutions.

Advantages

- Provides fast data retrieval for user profiles, visit logs, and geolocation metadata.

- Enables Pub/Sub for real-time cache invalidation and notifications.

- Scales efficiently with cluster support for enterprise needs.

Keycloak

Keycloak is an open-source identity and access management (IAM) solution designed for single sign-on (SSO) in modern applications and services. Originally a WildFly community project under Red Hat’s stewardship until April 2023, it serves as the upstream for Red Hat’s Keycloak build.

Comparison to Alternatives

Unlike paid solutions like Auth0 and Okta, which require sending data to external servers—introducing potential security and latency concerns—Keycloak is self-hosted, offering greater control and cost efficiency.

Purpose
Keycloak manages user authentication, authorization, and integration with Google Auth for seamless access to services like calendars and maps.

Why Keycloak?

Chosen for its open-source nature, Keycloak provides robust SSO and OAuth2 support, making it a cost-effective and customizable alternative to Auth0.

Advantages

- Supports two-factor authentication (2FA), Google Auth, and role-based access control (RBAC).

- Integrates with JSON Web Tokens (JWT) for secure session management.

- Highly scalable for enterprise environments.

Google APIs

Google APIs, developed by Google, are a collection of application programming interfaces that enable seamless integration with Google Services, allowing developers to incorporate powerful functionalities into their applications. These APIs, including Search, Gmail, Translate, Google Maps, and Google Calendar, are widely used by developers to enhance web and mobile applications.

• Purpose: Facilitates integration of Google Services like Google Maps, Google Calendar, and Google Auth into web and mobile applications, enabling features such as location-based services, event management, and secure user authentication.

• Why Chosen: Google APIs were selected for their robust functionality, reliability, and extensive documentation, making them ideal for projects requiring location services, calendar integration, and secure authentication. Compared to alternatives like Mapbox or Microsoft Graph, Google APIs offer superior scalability, cross-platform support, and seamless compatibility with frameworks like Flutter. Their free tier supports core functionalities, while premium options provide advanced features for enterprise needs.

• Advantages:

o Comprehensive Functionality: Supports a wide range of services, including geospatial data (Google Maps), event scheduling (Google Calendar), and OAuth-based authentication (Google Auth).

o Scalability and Reliability: Backed by Google’s infrastructure, ensuring high availability and performance for global applications.

o Developer-Friendly Tools: Provides SDKs, client libraries, and detailed documentation for easy integration with JavaScript, Flutter, and other frameworks.

o Integration Capabilities: Works seamlessly with development workflows, including tools like Postman for API testing, enhancing project efficiency.

Postman

Postman, an Indian-origin global software company, provides a leading API platform used by over 30 million developers and 500,000 organizations worldwide to design, build, test, and collaborate on APIs. Available on Windows, macOS, Linux, and web browsers, Postman streamlines the API lifecycle with tools for request creation, testing, documentation, and team collaboration.

- Purpose: Enables efficient design, testing, debugging, and documentation of APIs for the project’s web and mobile applications.

- Why Chosen: Postman was selected as the optimal tool for API development and testing due to its comprehensive feature set, user-friendly interface, and seamless integration with development workflows, including Flutter and GitHub. Compared to alternatives like Apidog or SoapUI, Postman offers superior collaboration features and supports a wide range of API protocols (e.g., REST), making it ideal for the project’s diverse API requirements. Its free tier is sufficient for core testing needs, while its extensibility supports advanced workflows.

- Advantages:

  - Comprehensive API Tools: Supports versatile HTTP request methods (GET, POST, PUT, DELETE, PATCH), automated testing via JavaScript, and mock servers for simulating API behavior.

  - Collaboration Features: Workspaces enable real-time team collaboration, with built-in version control and commenting for efficient feedback cycles.

  - Efficient Documentation: Automatically generates API documentation from requests and collections, ensuring clarity for developers and stakeholders.

  - Integration Capabilities: Integrates with GitHub, CI/CD pipelines, and tools like VS Code, enhancing workflow efficiency.

Jest

Jest, an open-source JavaScript testing framework, is widely adopted by developers to ensure the reliability and correctness of JavaScript codebases. Maintained by Meta AI, Jest is used across projects of all sizes, supporting frameworks like React, Angular, Vue, Node, TypeScript, and more.

• Purpose: Enables efficient unit, integration, and snapshot testing for JavaScript-based applications, ensuring robust code quality for web and mobile projects.

• Why Chosen: Jest was selected as the optimal testing framework due to its zero-configuration setup, fast execution, and rich feature set. Compared to alternatives like Mocha or Jasmine, Jest offers built-in mocking, code coverage, and snapshot testing, making it ideal for projects requiring rapid iteration and scalability. Its developer-friendly API and active community support align perfectly with modern JavaScript development workflows, including those using Babel or Webpack.

• Advantages:

o Comprehensive Testing Tools: Supports unit tests, integration tests, and snapshot testing with an intuitive API, alongside powerful mocking capabilities for simulating dependencies.

o Fast Performance: Parallel test execution and intelligent test caching ensure quick feedback, critical for large codebases and CI/CD pipelines.

o Built-in Code Coverage: Generates detailed coverage reports out of the box, helping developers identify untested code paths.

o Integration Capabilities: Seamlessly integrates with tools like Babel, TypeScript, Webpack, and CI/CD systems (e.g., GitHub Actions, Jenkins), streamlining development workflows.

• Use Case: Utilized to test JavaScript-based components and APIs in a project’s web and mobile applications, ensuring functionality and reliability. Jest’s snapshot testing validated UI components in React-based frontends, while its mocking capabilities simulated API responses for Google Calendar and Google Maps integrations. Test suites were organized to align with the project’s Scrum methodology, enabling rapid feedback and iterative development.

Swagger    + Redoc

Swagger is an open-source tool for describing API structures in YAML or JSON, enabling automatic generation of interactive documentation, client libraries, and automated testing. Paired with Redoc, it provides a user-friendly, interactive interface for API documentation.

Purpose

- Generates and serves API documentation for seamless developer integration.

Why Swagger with Redoc?

- Chosen for automated documentation and Redoc’s intuitive UI, preferred over Postman collections for scalability and machine-readable formats.

Advantages

- Auto-generates documentation from code annotations.

- Redoc’s interactive UI enfances developer experience.

Swagger + Redoc vs. Alternatives

- Postman Collections: Manual setup, less scalable; Swagger automates documentation with broader language support.

- Stoplight: Robust but complex; Swagger with Redoc is simpler and open source.

- Apiary: Cloud-based with vendor dependency; Swagger with Redoc offers self-hosted control.

- Why Swagger with Redoc Excels:

  - Automated, code-driven documentation reduces maintenance.

  - Redoc’s lightweight, responsive UI enhances usability.

  - Scalable for large APIs with minimal configuration.

PM2

PM2 (Process Manager 2) is an open-source, production-ready Node.js process manager, started in 2013 by Alexandre Strzelewicz. Hosted on GitHub and installed via npm, it offers features like automatic load balancing, declarative configuration, deployment, and monitoring.

Purpose

- Manages Node.js processes to ensure uptime and scalability.

Why PM2?

- Chosen for its robust process monitoring and automatic restarts, preferred over Forever for advanced features like clustering.

Advantages

- Ensures application uptime with crash recovery.

- Supports clustering for efficient load distribution.

PM2 vs. Alternatives

- Forever: Basic process management lacks clustering and advanced monitoring; PM2 offers richer features.

- Nodemon: Suited for development with file-watching, not production; PM2 excels in production stability.

- Docker with Orchestrators (e.g., Kubernetes): More complex setup for containerized apps; PM2 is lighter and Node.js-specific.

- Why PM2 Excels:

  - Lightweight with easy setup via npm.

  - Advanced clustering and monitoring for Node.js apps.

  - Ensures high availability with minimal configuration.

Nginx

NGINX ("engine x") is an open-source HTTP web server, reverse proxy, content cache, load balancer, TCP/UDP proxy server, and mail proxy server, created by Igor Sysoev under the 2-clause BSD License. Enterprise support and training are offered by F5, Inc.

Purpose

- Distributes traffic and serves as a reverse proxy for efficient request handling.

Why NGINX?

- Chosen for its high performance and lightweight design, preferred over HAProxy for simpler configuration.

Advantages

- Efficiently manages usage of spikes.

- Simplifies SSL termination in production environments.

NGINX vs. Alternatives

- HAProxy: Strong in load balancing but more complex to configure; NGINX offers simpler setup and broader web server features.

- Apache HTTP Server: More resource-heavy; NGINX provides better performance (~2x faster for static content).

- Cloudflare Gateway: Managed solution with latency and vendor dependency; NGINX’s self-hosted model ensures control and cost efficiency.

- Why NGINX Excels:

  - Lightweight, handling high concurrency with minimal resources.

  - Easy configuration for reverse proxy and SSL.

  - Scalable for enterprise needs with robust community support.

## System Architecture

### Architecture View

Physical Architecture

The physical architecture is a single-server deployment hosting all core components, with secure connectivity via HTTPS and a VPN:

- Single Server:

  - Hardware/Virtual Machine: A single server with specifications such as a 6-core/12-thread CPU, 8 GB RAM, 130 GB HDD, and Ubuntu Server 22.04 LTS.

  - Components Hosted:

    - NGINX: Reverse proxy handling HTTPS requests, routing traffic to the Backend API, and serving static frontend files.

    - PM2: Manages Node.js processes for the Backend API, ensuring uptime and process clustering.

    - Keycloak: Provides authentication and authorization (e.g., Google OAuth2 integration).

    - Vault: Manages secrets (e.g., API keys, database credentials).

    - PostgreSQL: Primary relational database for persistent storage.

    - Redis: In-Memory cache for fast data access.

    - AI Module (Ollama + Mistral): Handles AI-driven tasks (predictive analysis, route optimization...).

  - Operating System: Linux (Ubuntu), suitable for running NGINX, PM2, and other components.

- Network Configuration:

  - HTTPS: NGINX terminates SSL/TLS (e.g., using Let’s Encrypt or custom certificates) for secure communication.

  - VPN: Secures access to the server, likely for administrative tasks (e.g., SSH, Keycloak admin console) and possibly for front-end back-end communication, ensuring encrypted connections.

  - Firewall: Restricts access to specific ports (e.g., 5432 for PostgreSQL, 6379 for Redis) to authorized systems/users.

- External Services:

  - Google APIs (Calendar, Maps), SMTP (Email), and WBMonitor (SMS) are hosted externally and accessed via internet APIs, with requests routed through the Backend API.

- Connectivity:

  - Users access the Frontend App (Web/Mobile UI) via HTTPS, potentially through the VPN, from their devices (browsers or mobile apps).

  - WebSocket connections (managed by the Backend API) enable real-time communication with WebSocket clients.

- Characteristics:

  - Centralized: All core components run on one server, simplifying maintenance.

  - Resource Constraints: The server must handle resource-intensive components like the AI Module and PostgreSQL, requiring careful monitoring.

  - Security: VPN and HTTPS ensure secure access, with Vault and Keycloak adding robust secret management and authentication.

Figure 9: System Architecture

Logical Architecture

- Presentation Layer (Frontend App):

  - Physically, the frontend (Web/Mobile UI) runs on users’ devices (browsers or mobile apps).

- Application Layer (NGINX, Backend API, Keycloak, AI Module):

  - NGINX routes requests to the Backend API (Node.js, managed by PM2).

  - Keycloak and Vault handle authentication and secrets, running as separate processes.

  - The AI Module (Ollama).

- Data Layer (PostgreSQL, Redis):

  - Both databases run on the server, with PostgreSQL handling persistent storage and Redis providing caching.

- External Services Layer (Google APIs, SMTP, SMS Server):

  - Hosted externally, accessed via internet APIs being used as services.

Our 3-tier logical architecture adopts the Model-View-Controller (MVC) pattern for clarity and maintainability, using robust technologies.

The Presentation Tier (View) leverages React (with Vite) and Flutter for the Frontend App, rendering dynamic UI like dashboards and timesheets.

The Application Tier (Controller and partial Model) uses Node.js with Express and PM2 for the Backend API, coordinating logic, Keycloak for OAuth2 authentication, Vault for secrets, and Ollama for AI-driven analytics, with NGINX routing HTTPS requests.

The Data Tier (Model) employs PostgreSQL for persistent storage and Redis for caching. External services (Google APIs, SMTP…) are accessed via the Backend API.

This MVC structure centralizes code, simplifies deployment, and ensures scalability.

Figure 10: MVC Structure

Model:

- Represents the data, business logic, and rules of the application.

- Manages the underlying structure and storage of data (e.g., database interactions).

- Notifies the View of any data changes.

- Example: In a to-do app, the Model handles the list of tasks and their properties (e.g., title, status).

View:

- The user interface, responsible for displaying the Model’s data to the user.

- Receive updates from the Model to reflect changes (e.g., showing a new task).

- Example: In a to-do app, the View is the UI showing the task list on the screen.

Controller:

- Acts as an intermediary between the Model and View.

- Handles user input (e.g., clicks, form submissions), updating the Model accordingly.

- Ensures the View reflects the Model’s state.

- Example: In a to-do app, the Controller processes a user’s request to add a task, updating the Model and refreshing the View.

### Deployment Diagram

In UML, a deployment diagram is essential for modeling the physical architecture of a system, showing how software components are distributed across hardware or virtual nodes. It visualizes the deployment of artifacts (e.g., applications, databases) on servers, containers, or cloud services, and their connections, ensuring clarity in system infrastructure and scalability.

Figure 11: Deployment Diagram

## Sprints Planning

To ensure a consistent and efficient development process for TraceFlow, we have structured the project into six sprints, each lasting two weeks. This iterative approach allows for regular delivery of functional increments, enabling continuous feedback and adaptation to evolve project needs. At the start of each sprint, we prioritize and select user stories from the product backlog based on the importance and dependencies, ensuring that high-value features are delivered early. Each sprint concludes with a review to validate the delivered increment and a retrospective to refine processes and adjust the plan for the subsequent sprint. This two-week cadence strikes a balance: short enough to incorporate feedback quickly and adapt to changes, yet long enough to address complex tasks effectively.

Table 4: Sprint Planning

| From 24/02/2024 To 24/05/2025 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 |
| February 24th, 2025 - March 10th, 2025 (14 Days) | March 10th, 2025 - March 24th, 2025 (14 Days) | March 24th, 2025 - April 7th, 2025 (14 Days) | April 7th, 2025 - April 21st, 2025 (14 Days) | April 21st, 2025 - May 5th, 2025 (14 Days) | May 5th, 2025 - May 19th, 2025 (14 Days) |
| US1, US2, US6, US7, US8, US10, US14 | US15, US16, US17, US19, US30, US37, US40, US41, US44, US45, US47, US48, US60, US61, US62, US64, US65, US66, US67, US68, US69, US70, US71, US93, US94, US95, US96, US97, US98, US99, US100, US101, US102 | US3, US4, US9, US11, US18, US20, US29, US31, US32, US33, US35, US36, US38, US39, US42, US43, US46, US49, US50, US103, US104, US105, US106, US107, US108, US109 | US34, US52, US110, US111, US112, US113, US114, US115, US116, US117, US118, US119, US120, US121, US122, US123, US124, US125, US126, US127, US128, US129, US130 | US23, US24, US25, US26, US27, US28, US56, US57, US59, US131, US132 | US55, US54, US21, US22, US82, US83, US84, US85, US86, US58, US53 |
| Estimation: 37 | Estimation: 60 | Estimation: 57 | Estimation: 52 | Estimation: 92 | Estimation: 74 |

The sprint planning, as detailed in the provided table, organizes the user stories into six cohesive sprints, each focusing on a specific functional area of TraceFlow. This partition ensures iterative progress, facilitates stakeholder feedback, and allows for dynamic reprioritization. The use of color-coding for each sprint enhances traceability, with associated colors applied to progress tracking elements added during the sprint. The following table outlines the sprint plan, mapping user stories to their respective sprints.

## Conclusion

## This chapter has outlined the functional and non-functional requirements, product backlog, development environment, and architecture for TraceFlow. The selected technologies, including Google APIs, Postman, and Jest, ensure performance and scalability. The next chapter will cover the first sprint.

# Chapter 3: Sprint 1 - Visit and Timesheet Management

## Introduction

In this chapter, we will explore the first sprint by outlining the requirements in the Backlog, describing the design process, and detailing the implementation to deliver a partially completed outcome that enables timesheet creation and visit validation.

## Sprint Backlog

For this sprint, a smaller version of the backlog helps us shift its focus to the most important user stories without concerning themselves with the rest of the project.

This smaller version helps with productivity and the clarity of what needs to be done.

Table 5: Sprint 1 Backlog

| ID | Description | Tasks | Estimated Time |
| --- | --- | --- | --- |
| 1 | As a Supervisor, I want to record visits by scanning QR codes to retrieve and validate agent information, so that I can log my interactions accurately. | Mockup | 1 hour |
|  |  | Sequence Diagram | 1 hour |
|  |  | Backend | 4 hours |
|  |  | Frontend Mobile | 4 hours 30 minutes |
|  |  | Frontend Web | 2 hours 30 minutes |
|  |  | Testing | 2 hours |
|  |  | Documentation | 1 hour |
| 2 | As a Supervisor, I want to complete checklists for each visit, so that I can ensure all required tasks are addressed. | Same Tasks as User Story 1 | 14 hours |
| 6 | As a Supervisor, I want to add my timesheets, so that I can record my working hours. | Same Tasks as User Story 1 | 10 hours 30 minutes |
| 7 | As a Supervisor, I want to specify visit reasons during timesheet creation so that their purpose is documented clearly. | Same Tasks as User Story 1 | 8 hours |
| 8 | As a Supervisor, I want to specify visit checklist during timesheet creation so that their purpose is documented clearly. | Same Tasks as User Story 1 | 8 hours |
| 10 | As a Supervisor, I want to view my timesheets, so that I can track my recorded hours. | Same Tasks as User Story 1 | 7 hours 30 minutes |
| 14 | As a Manager, I want to validate the timesheets submitted by Supervisors, so that I can approve their working hours. | Mockup | 1 hour |
|  |  | Sequence Diagram | 30 minutes |
|  |  | Backend | 3 hours 30 minutes |
|  |  | Frontend Web | 2 hours 30 minutes |
|  |  | Testing | 2 hours |
|  |  | Documentation | 30 minutes |

## Needs Definition

This section includes the specific requirements for out Sprint and Mockups that explain the general flow of work.

### Use Case Diagram

The following diagram represents the comportment and functionalities required for the first sprint:

Figure 12: Use Case Diagram Sprint 1

### Interface Mock-ups

To better refine the idea and visualize it as it’s intended to be developed, we used Mockups.

We used Balsamiq which is the tool to create our basic mockups. These are the mockups representing the expected main interfaces.

Figure 13: Log Visit Mockup

The first Mockup shows the interface for a supervisor logging a visit, enabling them to tick out the completed Tasks.

Figure 14: Timesheet Creation Mockup

This Mockup displays the Timesheet creation UI, featuring the primary fields to be filled, it helps us better understand client needs.

Figure 15: Timesheet Mockup

The main hub for the supervisor is their timesheet, where they can filter visits by week, month, or year as needed.

## Needs Analysis

This section describes each user story’s approach in detail, from the frontend’s interaction with the user to the entity’s rows residing in the database. The clarification helps understand how each functionality is implemented, being useful for the whole life cycle of the project.

### Use case " Add Timesheet"

When creating his own Timesheet, a supervisor must follow a certain process. The part beyond the simple User Interface used by the supervisor is explained in detail through the diagrams below.

Figure 16: Sequence Diagram of the use case " Add Timesheet"

Figure 17: Ref Sequence Diagram of the use case " Add Timesheet"

This explanation corresponds to the sequence diagram and clarifies the step-by-step execution of the use case functionality.

Table 6: Textual Description of the use case "Add Timesheet"

| Main Actors | - Regional Manager / Supervisor |
| --- | --- |
| Description | - Allows the User to create a Visit for a given Supervisor - Allows the Supervisor to create his own Timesheet |
| Pre-Condition | - The User must be already logged in |
| Nominal Scenario | - The User accesses the dedicated UI for Timesheet creation, - The User filters Agents By choosing a Location, - The System returns the list of Agents, - The User chooses the Agent To be visited, - The User chooses the Visit Reasons, - The User chooses the Visit Checklists, - The User clicks on create. |
| Alternative Scenarios | - If the User toggles Recruitment Visit, he has to give the new Agent Location. Proceed the flow normally from step 4. |
| Post-Condition | - The Visit is created. |

### Use case " Record Visit "

Figure 18: Sequence Diagram for use case "Record Visit"

Figure 19: Activity Diagram of Use case "record Visit"

This description elaborates on the sequence diagram, outlining the functional flow of the use case Record Visit.

Table 7: Textual Description of the use case " Record Visit"

| Main Actors | - Supervisor |
| --- | --- |
| Description | - Allows the Supervisor to log the Visits already assigned to him. |
| Pre-Condition | - The Supervisor must be already logged in - The Supervisor must have a Visit created to log. |
| Nominal Scenario | - The Supervisor accesses his own Timesheet, - The Supervisor chooses the Visit he wants to log, - The System asks for QR code of the Corresponding Agent, - The Supervisor scans the QR code, - The System asks for OTP, - The Supervisor Enters the OTP, - The System redirects him to Visit logging Interface, - The Supervisor Fills the Form, - The Supervisor clicks on Finish. |
| Alternative Scenarios | - If the Supervisor is logging a Recruitment Visit, visit validation will be shown instead of asking for QR code. Proceed the flow normally from step 8. - If the Supervisor scans wrong QR Code, The System will ask him to verify he is scanning the right QR code. Proceed the flow normally from step 3. - If the Supervisor enters wrong OTP, The System will ask him to verify the given OTP. Proceed the flow normally from step 5. |
| Post-Condition | - The Visit logged become validated and remains saved in the Timesheet. |

## Conception

In this section, we look on the structural foundation of the platform for this Sprint.

This static structure sets up the development team to better understand the project as well as the detailed description of key components and the interactions between them.

### Class Diagram

The Class Diagram serves as a visual representation of the system structure, offering more details like the class attributes and methods.

Figure 20: Class Diagram Sprint 1

### Database Schema

Through the Class Diagram, we can extract a Database Schema making the Database implementation easier.

User (userID, firstname, lastname, phone, email, password, #regionalManagerID)

Timesheet (timesheetID, weekNumber, year, status, #supervisorID)

Agent (agentID, name, lastname, email, phone, location, #supervisorID)

Visit (visitID, date, time, duration, location, status, #agentID, #timesheetID)

Reasons (reasonID, item)

Checklist (checklistID, item)

VisitReasons (#visitID, #reasonID)

VisitChecklists (#visitID, #checklistID, checked)

UserRoles (#userID, #roleID)

RolePermissions (#roleID, #permissionID)

## Implementation and Testing

### Web Interfaces

Each supervisor has a personalized interface that enables them to view tasks scheduled for a specific week, with the option to adjust the layout and sort tasks by day, week, month, or year.

Figure 21: Graphical Interface - Supervisor Timesheet

By selecting a visit that has been validated by his manager, the supervisor will be redirected to the next Interface.

Figure 22: Graphical Interface - Visit details

After successful verification of the QR Code and making sure that it belongs to the agent that we intend to visit a final Interface shows up indicating the reasons behind the visit and the checklist of tasks that should be fulfilled by the supervisor.

Figure 23: Graphical Interface- QR Code Scanner

Figure 24: Graphical Interface – Visit Record

A supervisor is also able to suggest a Timesheet for his manager to approve it allowing for more flexibility at work.

The following interface shows the form that should be filled by the supervisor to proceed.

Figure 25 : Graphical Interface Visit Creation

### Mobile Interfaces

The mobile version is currently designed exclusively for supervisors, meaning all interfaces are intended for their use.

Figure 26: Mobile Interface -Record Visit                                   Figure 27: Mobile Interface - Timesheet

| Same as the web version of the app the supervisor can see his next planned visits whether they have been validated or still pending validation allowing for a Time-based filtering. | After a successful scan he will be redirected to this interface where he has general information about the agent the visit reasons and the checklist to be fulfilled. |
| --- | --- |

Figure 28: Mobile Interface - Create Visit

Even in the mobile version the supervisor can suggest his own Timesheet through creating the visits that he wants to complete.

### Tests

- Unit Tests

In Sprint 1, unit tests were developed for timesheet and visit management functionalities,. Tests covered QR code scanning, OTP validation, and timesheet creation/modification for supervisors, verifying accuracy and security. Jest was utilized to achieve comprehensive coverage, enhancing system reliability for TraceFlow’s initial increment.

Figure 29: Sprint 1 Services Unit Tests

- API Tests

Figure 30: API Test - Create Visit

This API Allow the User to create a Timesheet with its visits in it allowing him to create multiple visits of the same week and supervisor at the same time using Post Request for the endpoint /api/timesheets/supervisor.

Figure 31: API Test - Record Visit

This API Allow the supervisor to record his visit after validating the QR code so he can fill in all the required fields using PUT request at the endpoint /api/visits/:visitID.

## Sprint Review

### Updated Backlog

To address evolving client requirements, new functionalities have been introduced to enhance TraceFlow's capabilities. These include improved visit coordination, optimized timesheet management, integration with Google Calendar and Google Maps for seamless data synchronization, real-time tracking, streamlined receipt book management with QR-based transfers, inventory updates, and AI-driven schedule suggestions. Additionally, a new receipt book type concept has been incorporated. Timesheet creation now mandates specifying visit reasons and checklists, necessitating updates to these features. For clarity, the role of Managers has been renamed Regional Managers, reflecting their region-specific responsibilities.

### Remaining Sprints Planning

Table 8: Rmaining Sprint Sprint Planning from Sprint 1

| ID | Effort | Sprint Number | Period |
| --- | --- | --- | --- |
| 15 | 3 | 2 | March 10th, 2025 - March 24th, 2025 |
| 16 | 1 |  |  |
| 17 | 1 |  |  |
| 19 | 3 |  |  |
| 64 | 2 |  |  |
| 65 | 3 |  |  |
| 66 | 1 |  |  |
| 67 | 2 |  |  |
| 93 | 1 |  |  |
| 68 | 5 |  |  |
| 60 | 0 |  |  |
| 61 | 2 |  |  |
| 62 | 1 |  |  |
| 69 | 0 |  |  |
| 70 | 0 |  |  |
| 71 | 1 |  |  |
| 96 | 3 |  |  |
| 97 | 2 |  |  |
| 98 | 0 |  |  |
| 99 | 0 |  |  |
| 94 | 1 |  |  |
| 95 | 2 |  |  |
| 100 | 1 |  |  |
| 101 | 1 |  |  |
| 102 | 1 |  |  |
| 37 | 3 |  |  |
| 40 | 2 |  |  |
| 41 | 3 |  |  |
| 47 | 2 |  |  |
| 48 | 1 |  |  |
| 44 | 2 |  |  |
| 45 | 2 |  |  |
| 30 | 8 |  |  |
| 27 | 21 | 3 | March 24th, 2025 - April 7th, 2025 |
| 28 | 8 |  |  |
| 21 | 13 |  |  |
| 22 | 5 |  |  |
| 23 | 8 |  |  |
| 3 | 3 |  |  |
| 4 | 1 |  |  |
| 18 | 2 | 4 | April 7th, 2025 - April 21st, 2025 |
| 20 | 1 |  |  |
| 5 | 3 |  |  |
| 29 | 3 |  |  |
| 56 | 13 |  |  |
| 57 | 13 |  |  |
| 24 | 8 |  |  |
| 31 | 3 |  |  |
| 54 | 5 |  |  |
| 55 | 3 |  |  |
| 9 | 3 |  |  |
| 11 | 1 |  |  |
| 35 | 3 | 5 | April 21st, 2025 - May 5th, 2025 |
| 32 | 3 |  |  |
| 25 | 13 |  |  |
| 26 | 3 |  |  |
| 59 | 13 |  |  |
| 63 | 2 |  |  |
| 33 | 5 |  |  |
| 58 | 5 | 6 | May 5th, 2025 - May 19th, 2025 |
| 34 | 8 |  |  |
| 46 | 2 |  |  |
| 42 | 2 |  |  |
| 43 | 1 |  |  |
| 38 | 2 |  |  |
| 39 | 1 |  |  |
| 36 | 5 |  |  |
| 49 | 2 |  |  |
| 50 | 2 |  |  |
| 51 | 5 |  |  |
| 52 | 8 |  |  |

## Sprint Retrospective

This section captures the key achievements, workflows, and positive outcomes of the sprint, providing clear visibility into the progress made. The sprint retrospective is a vital component of the Scrum process, fostering continuous improvement by reflecting successes, identifying areas for enhancement, and raising awareness of potential risks to ensure the team remains aligned and adaptable for future sprints.

### Retrospection Table

This table is a guide for us to address issues within it and help solve them through a list of planned actions to be taken while also highlighting the bright side throughout the sprint.

Table 9: Retrospective Table Sprint 1

| Went Good | To Improve | Action Plan |
| --- | --- | --- |
| Communication Jobs assignment | Underestimating task duration Underestimating tasks efforts | Better organize time |

### Burn Down Chart

The Burn Down Chart provides a clear visualization of the effort expended throughout the sprint, tracking progress over time. It illustrates the remaining work against the sprint timeline, highlighting our pace toward completing planned tasks. The chart below reveals a slight slip in effort during this sprint, with our initially lagging the estimated progress due to challenges such as newly added functionalities. However, the gap between planned and completed work narrowed as the sprint progressed, demonstrating our ability to adapt and align more closely with expectations by the sprint’s end.

Figure 32: Burn Down Chart Sprint 1

### Burn Up Chart

The Burn Up Chart is a valuable Scrum retrospection tool that provides a clear overview of TraceFlow’s progress toward the project’s final objectives. By plotting completed story points against the planned scope over time, it highlights our advancement and any deviations from the expected trajectory. The chart below indicates that the effort expended during the sprint fell slightly short of estimates, trailing by a few story points due to the integration of newly added functionalities, such as enhanced visit coordination, mandatory timesheet specifications, and Google Calendar/Google Maps integrations. This insight emphasizes the importance of adjusting future sprint planning to accommodate scope changes while maintaining progress toward the project’s goals.

Figure 33: Burn Up Chart Sprint 1

## Conclusion

In Sprint 1, we built TraceFlow’s core features for visit and timesheet management, including a couple of the main user interfaces. Despite minor organizational challenges, we achieved our goals, creating a solid foundation. Unlike manual timesheets, spreadsheets (e.g., Google Sheets), or less advanced platforms, TraceFlow offers superior scalability which is what we looked forward to unveil in future sprints. As that being said, Sprint 2 will focus on enhancing receipt book tracking with secure QR code/OTP validation.

# Chapter 4: Sprint 2 - Receipt Book Transfer and Tracking

## Introduction

In this chapter, we will thoroughly explore the second sprint's increment, delving into the detailed requirements outlined in the Backlog, the comprehensive design process undertaken, and the step-by-step implementation approach to deliver a robust solution that enables efficient receipt book transfer and tracking functionality and role management system.

## Sprint Backlog

The following table includes the second Sprint Backlog containing its user stories with the tasks behind its completion, each with an estimated time for it to be done.

Table 10: Sprint 2 Backlog

| ID | Description | Tasks | Estimated Time |
| --- | --- | --- | --- |
| 15 | As a Manager, I want to add timesheets to supervisors, so that I can record their working hours | Mockup | 1 hours |
|  |  | Sequence Diagram | 1 hours |
|  |  | Backend | 3 hours 30 minutes |
|  |  | Frontend Web | 3 hours |
|  |  | Testing | 1 hours 30 minutes |
|  |  | Documentation | 2 hours |
| 16 | As a Manager, I want to specify visit reasons during timesheet creation so that their purpose is documented clearly. | Same Tasks as User Story 15 | 8 hours |
| 17 | As a Manager, I want to specify visit checklist during timesheet creation so that their purpose is documented clearly. | Same Tasks as User Story 15 | 9 hours |
| 19 | As a Manager, I want to view timesheets of supervisors, so that I can track working hours. | Same Tasks as User Story 15 | 7 hours 30 minutes |
| 64 | As a Purchase team member, I want to add new receipt books with their associated QR codes to the inventory system, so that I can record the initial stock accurately. | Same Tasks as User Story 15 | 13 hours |
| 65 | As a Purchase team member, I want to generate unique QR codes for each receipt book, so that they can be tracked individually. | Same Tasks as User Story 15 | 10 hours |
| 66 | As a Purchase team member, I want to view the list of receipt books and their associated QR codes in the inventory, so that I can check the current stock details. | Same Tasks as User Story 15 | 9 hours |
| 67 | As a Purchase team member, I want to share generated QR codes with suppliers, so that they can print them on the receipt books. | Same Tasks as User Story 15 | 10 hours |
| 93 | As a Purchase team member, I want to collect the receipt books from the supplier by scanning them so that I can return them to stock | Same Tasks as User Story 15 | 9 hours |
| 68 | As a Regional Manager, I want to receive receipt books from the initial stock by scanning their QR codes, so that I can confirm receipt. | Same Tasks as User Story 15 | 12 hours |
| 60 | As a Supervisor, I want to receive receipt books from Regional Managers by scanning QR & providing an OTP for validation, so that the transfer is secure and recorded. | Mockup | 1 hour |
|  |  | Sequence Diagram | 1 hour |
|  |  | Backend | 4 hours |
|  |  | Frontend Mobile | 4 hours 30 minutes |
|  |  | Frontend Web | 2 hours 30 minutes |
|  |  | Testing | 2 hours |
|  |  | Documentation | 1 hour |
| 61 | As a Supervisor, I want to assign receipt books to Payment Agents by scanning QR codes + OTP, so that the assignment is tracked. | Same Tasks as User Story 60 | 14 hours 30 minutes |
| 62 | As a Supervisor, I want to collect stubs from Payment Agents, confirmed via QR+OTP, so that the return is verified. | Same Tasks as User Story 60 | 16 hours |
| 69 | As a Regional Manager, I want to receive stubs from Supervisors by scanning QR codes, so that I can confirm their return. | Same Tasks as User Story 15 | 12 hours |
| 70 | As a Stub Stock Manager, I want to receive collected stubs from Regional Managers or Supervisor by scanning QR codes, so that I can confirm their receipt. | Same Tasks as User Story 15 | 12 hours |
| 71 | As a Stub Stock Manager, I want to archive receipt books, so that they are stored securely for future reference. | Same Tasks as User Story 15 | 8 hours |
| 96 | As a Purchase team member, I want to upload Receipt Books from a CSV file for the initial stock. | Same Tasks as User Story 15 | 4 hours |
| 97 | As a Stock Manager, I want to see the history of the receipt book transfer so that I can know who took it and where is it. | Same Tasks as User Story 15 | 2 hours |
| 98 | As a Regional Manager, I want to see the history of the receipt book transfer so that I can know who took it and where is it. | Same Tasks as User Story 15 | 2 hours |
| 99 | As a Purchase team member, I want to see the history of the receipt book transfer so that I can know who took it and where is it. | Same Tasks as User Story 15 | 2 hours |
| 94 | As a Purchase team member, I want to remove receipt books from the inventory system, so that I can maintain an accurate record when stock is no longer available or relevant. | Same Tasks as User Story 15 | 3 hours |
| 95 | As a Purchase team member, I want to modify the details of existing receipt books in the inventory, so that I can keep the records up to date. | Same Tasks as User Story 15 | 3 hours |
| 100 | As a Purchase team member, I want to Update receipt book types to stay updated for any changes. | Same Tasks as User Story 15 | 2 hours |
| 101 | As a Purchase team member, I want to delete receipt book types in case of a mistake or no longer needed receipt book type. | Same Tasks as User Story 15 | 1 hour |
| 102 | As a Purchase team member, I want to create receipt book types separately for better clarity and usability. | Same Tasks as User Story 15 | 2 hours |
| 37 | As an Administrator, I want to create new user accounts for Supervisors, Managers, HR, Purchase, Regional Managers, and Stub Stock Managers, so that they can access the platform. | Same Tasks as User Story 15 | 13 hours |
| 40 | As an Administrator, I want to view all user accounts and their details, so that I can manage the user base. | Same Tasks as User Story 15 | 11 hours |
| 41 | As an Administrator, I want to create new roles, so that I can define access levels for different users. | Same Tasks as User Story 15 | 13 hours |
| 47 | As an Administrator, I want to assign permissions to roles, so that I can define role-based access levels. | Same Tasks as User Story 15 | 13 hours |
| 48 | As an Administrator, I want to revoke permissions from roles, so that I can adjust role-based access as needed. | Same Tasks as User Story 15 | 10 hours |
| 44 | As an Administrator, I want to view role details, so that I can review permissions assigned to each role. | Same Tasks as User Story 15 | 9 hours |
| 45 | As an Administrator, I want to assign roles to users, so that they have appropriate access to the platform. | Same Tasks as User Story 15 | 12 hours |
| 30 | As a User, I want to log in to the platform using my email and password, so that I can access my account securely. | Same Tasks as User Story 15 | 11 hours 30 minutes |

## Needs Definition

For this part a set of definitions is represented to assess the work to be done.

### Use Case Diagram.

Table 11: Use Case Diagram Sprint 2

### 2.  Interface Mock-ups

The key mockups to visualize critical this sprint’s functionalities. The primary mockup is the Receipt Books List Page, which presents a comprehensive view of all receipt books, including their current holder, status, and associated details. This page enables users to navigate to the transfer page, manage receipt book records, or access the transfer history for detailed tracking.

Figure 34: Graphical Interface - Reciept Books List

The second mockup is the Login Page, designed for simple and secure user access. It features form with fields for email and password, ensuring a straightforward login process.

Figure 35: Graphoical Interface - Login

## Needs Analysis

In this part of the report, we take a deeper look into the functionality of the system.

The following sequence diagram illustrates the login process, beginning with user authentication. It details the interactions between the user, the system, and the authentication service to ensure secure and efficient access to the platform.

### 1. Use Case “Login”

Figure 36: Sequence Diagram for Use Case " Login"

Figure 37: ref Sequence Diagram for Use Case "  Login"

The following table complements the sequence diagram by detailing the interactions and behavior of the system in this use case.

Table 12: Textual Description of use case "login"

| Main Actors | - Every User in the System |
| --- | --- |
| Description | - Allows the User to log in and access various functionalities. |
| Pre-Condition | - The User must have a created account. |
| Nominal Scenario | - The Supervisor accesses the Login Page, - The User types his identifier, - The User types his password, - The Supervisor clicks on Login, - The System Verifies the Credentials, - The System logs the User in. |
| Failure Scenarios | - If the System doesn’t recognize the User account. - If the Supervisor enter wrong Password. |
| Post-Condition | - The User becomes logged in and can access different functionalities depending on the role. |

### Use Case “Transfer Receipt Book”

The following sequence diagram outlines the receipt book transfer process, detailing the interactions between users and the system. It illustrates the secure workflow for transferring receipt books using QR code scanning and OTP validation.

Figure 38: Sequence Diagram for Use Case "Transfer Receipt Book"

Figure 39: Ref Sequence Diagram for Use Case " Transfer Receipt Book"

Figure 40: Activity Diagram - Transfer Receipt Book

The Use Case: Transfer Receipt Book table provides a textual description of the receipt book transfer process. It outlines the steps, actors and system interactions, emphasizing QR code scanning and OTP validation for secure and traceable transfers.

Table 13: Textuel Description of the use case " Transfer Receipt book"

| Main Actors | - Purchase Team Member / Stock Manager / Supervisor / Regional Manager |
| --- | --- |
| Description | - Allows the Users to exchange Receipt Books according to a specific order. |
| Pre-Condition | - The User must be logged in. - The User must have at least one Receipt Book. |
| Nominal Scenario | - The User accesses the Receipt Books Transfer Page, - The User selects a valid Recipient, - The System asks for Receipt Books’ QR codes, - The User scans the Receipt Books’ QR codes, - The System adds the Books to be transferred, - The User confirms, - The System send OTP to the Recipient, - The User enters Recipient’s OTP, - The System validates OTP, - The Systems transfers the Receipt Books. |
| Failure Scenarios | - If the Books scanned are not transferrable due to their status. - If the User is unable to send the Book to the recipient because of his role in the hierarchy. |
| Post-Condition | - The Books transfer from the User to the Recipient and their status might change depending on the parts of the exchange. |

## Conception

This section elaborates on the architectural structure of TraceFlow, building upon the foundation established in the previous sprint

### Class Diagram

The updated Class Diagram expands on the initial diagram from the first sprint, providing a comprehensive overview of the system’s classes, their attributes, methods, and interrelationships, illustrating how they collaborate to support TraceFlow’s functionality.

Figure 41: Class Diagram Sprint 2

### Database Schema

User (userID, firstname, lastname, phone, email, password, #regionalManagerID)

Role (roleID, name, description)

Timesheet (timesheetID, weekNumber, year, status, #supervisorID)

Permission (permissionID, name, class, description)

Agent (agentID, name, lastname, email, phone, location, #supervisorID)

ReceiptBook (bookID, number, status, qrCode, #currentHolderID, #agentID, #typeID)

ReceiptBookType (typeID, name)

ReceiptBookTransfer (transferID, fromUserID, toUserID, toAgentID, status, transferType, transferDate, #bookID)

ReceiptStub (stubID, status, #bookID)

Visit (visitID, date, time, duration, location, status, #agentID, #timesheetID)

Reasons (reasonID, item)

Checklist (checklistID, item)

VisitReasons (#visitID, #reasonID)

VisitChecklists (#visitID, #checklistID, checked)

UserRoles (#userID, #roleID)

RolePermissions (#roleID, #permissionID)

## Implementation and Testing

### Web Interfaces

The figure below present the Receipt Books List Page. This interface displays all receipt books with options to transfer, create, delete, or edit their details, view transfer history, and add new receipt books, enhancing user interaction and management efficiency.

Figure 42:Graphical Interface - Receipt Books

The transfer UI shows the current owner's details and requires scanning the book's QR code to start the transfer. A background verification process ensures the owner and recipient are legitimate, using secure protocols to prevent fraud. The recipient must confirm the transfer to complete it.

Figure 43: Graphical Interface - Receipt Book Transfer

### Interfaces Mobile

The mobile UI for the Receipt Books List is designed for supervisors, displaying a streamlined list of receipt books with their status. It provides a single, intuitive action to initiate transfers via QR code scanning, ensuring secure and efficient management on the go.

Figure 44: Mobile Interface- Receipt Books

The mobile UI for the Receipt Book Transfer Page enables supervisors to efficiently manage receipt book transfers. It provides intuitive options to transfer receipt books to agents, collect them from agents, or send them to Regional Managers or Stock Managers, all facilitated through secure QR code scanning and OTP validation.

Figure 45: Mobile Interfaces - Transfer Receipt Book

### Tests

Unit Tests

The unit tests for Sprint 2 services validate core functionalities, including receipt book management and user authentication. Using Jest, these tests cover critical methods for creating, updating, and transferring receipt books, ensuring robust logic and error handling. Mocked dependencies simulate database and API interactions for reliable test execution.

Figure 46: Sprint 2 Services Unit Tests

API Tests

The API test for the POST api/auth/login endpoint verifies secure user authentication using identifier and password. It checks successful login with valid credentials, error handling for invalid inputs, and proper JWT token generation.

Figure 47: Test Authentication API

The API test for the api/receipt-books/transfer endpoint ensures secure transfer of receipt books. It validates successful transfers to agents, and checks error cases for invalid transfer data.

Figure 48: Transfer Receipt Book API

## Sprint Review

### Updated Backlog

After presenting our project progress to the clients, we received feedback prompting a few adjustments to better align with their needs.

These will be spread across the whole product backlog and will be tackled down in a priority order according to the business value.

### Remaining Sprints Planning

And these are the remaining sprints as we planned them to be done.

Table 14: Remaining Sprints Planning Sprint 2

| ID | effort | Sprint num | Period |
| --- | --- | --- | --- |
| 31 | 3 | 3 | March 24th, 2025 - April 7th, 2025 |
| 32 | 3 |  |  |
| 3 | 3 |  |  |
| 4 | 1 |  |  |
| 103 | 2 |  |  |
| 104 | 1 |  |  |
| 105 | 2 |  |  |
| 18 | 2 |  |  |
| 20 | 1 |  |  |
| 39 | 1 |  |  |
| 38 | 2 |  |  |
| 46 | 2 |  |  |
| 42 | 2 |  |  |
| 43 | 1 |  |  |
| 36 | 5 |  |  |
| 49 | 2 |  |  |
| 50 | 2 |  |  |
| 9 | 3 |  |  |
| 11 | 1 |  |  |
| 35 | 3 |  |  |
| 106 | 3 |  |  |
| 107 | 1 |  |  |
| 108 | 2 |  |  |
| 109 | 1 |  |  |
| 33 | 5 |  |  |
| 29 | 3 |  |  |
| 110 | 5 |  |  |
| 111 | 5 |  |  |
| 112 | 1 |  |  |
| 113 | 2 |  |  |
| 114 | 2 | 4 | April 7th, 2025 - April 21st, 2025 |
| 115 | 1 |  |  |
| 116 | 2 |  |  |
| 117 | 1 |  |  |
| 118 | 2 |  |  |
| 119 | 1 |  |  |
| 120 | 1 |  |  |
| 121 | 1 |  |  |
| 122 | 1 |  |  |
| 123 | 1 |  |  |
| 124 | 3 |  |  |
| 125 | 1 |  |  |
| 126 | 3 |  |  |
| 127 | 2 |  |  |
| 128 | 1 |  |  |
| 129 | 2 |  |  |
| 130 | 1 |  |  |
| 56 | 13 |  |  |
| 57 | 21 |  |  |
| 55 | 3 |  |  |
| 59 | 13 |  |  |
| 63 | 2 |  |  |
| 131 | 3 | 5 | April 21st, 2025 - May 5th, 2025 |
| 132 | 8 |  |  |
| 58 | 5 |  |  |
| 27 | 13 |  |  |
| 28 | 8 |  |  |
| 25 | 13 |  |  |
| 23 | 8 |  |  |
| 24 | 5 |  |  |
| 26 | 3 |  |  |
| 54 | 5 |  |  |
| 21 | 8 | 6 | May 5th, 2025 - May 19th, 2025 |
| 22 | 5 |  |  |
| 82 | 3 |  |  |
| 83 | 2 |  |  |
| 84 | 2 |  |  |
| 85 | 3 |  |  |
| 86 | 2 |  |  |
| 58 | 3 |  |  |
| 53 | 5 |  |  |
| 52 | 5 |  |  |
| 34 | 5 |  |  |

## Sprint Retrospective

### Retrospection Table

A few changes occurred to the retrospection table although time organization and management. This is still an issue that needs to be addressed.

Table 15: Retrospective Table Sprint 2

| Went Good | To Improve | Action Plan |
| --- | --- | --- |
| Communication Jobs assignment | Time management Finishing Sprint in time | Communicate outside of work Putting in more work to stay ready for any unexpected tasks |

### Burn Down Chart

Figure 49: Burn Down Chart Sprint 2

The chart illustrates that, despite the promising strides we made at the outset of the project, we ultimately concluded the endeavor several efforts short of the anticipated goal, largely because of suboptimal time management practices that hindered our ability to maintain momentum and meet the established target.

### Burn Up Chart

Figure 50: Burn Up Chart Sprint 2

This chart displays the total work completed since the project's inception. It shows that, while progress remains respectable, it is slightly behind the expected pace.

## Conclusion

During Sprint 2, we meticulously implemented the features outlined in the Backlog, following a detailed design process and a step-by-step implementation approach. This enabled the delivery of a robust solution for efficient receipt book transfer and tracking. In the next chapter, we will explore the enhancements made during Sprint 3, including the integration of better security measures and a Notifications system.

# Chapter 5: Sprint 3 – User Security and Notifications System

## Introduction

In this section, we outline the Sprint 3 backlog, the use case diagram, and the interface design process, focusing on delivering a secure user authentication system and streamlined notification features to enhance access control and user interaction.

## Sprint Backlog

The following table includes the third Sprint Backlog containing its user stories with the tasks behind its completion, each with an estimated time for it to be done.

Table 16: Sprint 3 Backlog

| ID | Description | Tasks | Estimated Time |
| --- | --- | --- | --- |
| 31 | As a User, I want to enable and use two-factor authentication (2FA), so that my account has an additional layer of security. | Mockup | 1 hour |
|  |  | Sequence Diagram | 1 hour |
|  |  | Backend | 4 hours |
|  |  | Frontend Mobile | 3 hours |
|  |  | Frontend Web | 2 hours 30 minutes |
|  |  | Testing | 2 hours |
|  |  | Documentation | 30 minutes |
| 32 | As a User, I want to reset my password if I forget it, so that I can regain access to my account. | Same tasks as User Story 31 | 12 hours |
| 3 | As a Supervisor, I want to upload photos for each visit, so that I can provide visual documentation. | Same tasks as User Story 31 | 13 hours |
| 4 | As a Supervisor, I want to add comments to my visit records, so that I can include additional context or notes. | Same tasks as User Story 31 | 10 hours |
| 103 | As a Supervisor, I want to record visits by scanning validating an OTP code after the QR code from the Agent to confirm the agent’s presence. | Same tasks as User Story 31 | 15 hours |
| 104 | As a Supervisor, I want my visits to be validated after 24h automatically if no manger validated them so that I do not miss my visits | Same tasks as User Story 31 | 10 hours |
| 105 | As a Supervisor, I want to be able to go on visit without having a specific agent to recruit new agents | Same tasks as User Story 31 | 11 hours |
| 18 | As a Regional Manager, I want to modify timesheets to supervisors, so that I can update hours as needed. | Mockup | 1 hour |
|  |  | Sequence Diagram | 1 hour |
|  |  | Backend | 3 hours |
|  |  | Frontend Web | 2 hours 30 minutes |
|  |  | Testing | 1 hour 30 minutes |
|  |  | Documentation | 1 hour |
| 20 | As a Regional Manager, I want to delete timesheets to supervisors, so that I can remove incorrect entries. | Same Tasks as User Story 18 | 9 hours |
| 39 | As an Administrator, I want to delete user accounts when necessary, so that I can remove access for former employees or incorrect entries. | Same Tasks as User Story 18 | 9 hours |
| 38 | As an Administrator, I want to modify existing user accounts, including updating their roles, so that I can manage access permissions. | Same Tasks as User Story 18 | 10 hours |
| 46 | As an Administrator, I want to revoke roles from users, so that I can adjust their access when necessary. | Same Tasks as User Story 18 | 9 hours |
| 42 | As an Administrator, I want to modify existing roles, so that I can update permissions as needed. | Same Tasks as User Story 18 | 10 hours |
| 43 | As an Administrator, I want to delete roles, so that I can remove outdated or unnecessary access levels. | Same Tasks as User Story 18 | 9 hours |
| 36 | As an Administrator, I want to view detailed user information and activity histories for security audits. | Same Tasks as User Story 18 | 10 hours |
| 49 | As a Super Admin, I want to perform all actions available to Administrators (e.g., manage users and roles), so that I can maintain the user base. | Same Tasks as User Story 18 | 12 hours |
| 50 | As a Super Admin, I want to perform all actions available to Supervisors, Managers, HR, Purchase, Regional Managers, and Stub Stock Managers, so that I can step in as needed. | Same Tasks as User Story 18 | 14 hours |
| 9 | As a Supervisor, I want to modify my timesheets, so that I can update my hours as needed. | Same Tasks as User Story 31 | 10 hours |
| 11 | As a Supervisor, I want to delete my timesheets, so that I can remove incorrect entries. | Same Tasks as User Story 31 | 9 hours |
| 35 | As a User, I want to update my personal information so that my profile remains accurate. | Same Tasks as User Story 31 | 10 hours |
| 106 | As an Administrator, I want to add Notification Rules to control who receives specific notifications and under what conditions, so that I can ensure the right users are informed at the right time. | Same Tasks as User Story 18 | 12 hours |
| 107 | As an Administrator, I want to view a list of all Notification Rules and their details, so that I can review and manage the existing notification configurations. | Same Tasks as User Story 18 | 10 hours |
| 108 | As an Administrator, I want to edit existing Notification Rules, so that I can modify recipients, conditions, or notification types as needed. | Same Tasks as User Story 18 | 10 hours |
| 109 | As an Administrator, I want to delete Notification Rules that are no longer needed, so that I can keep the notification system clean and relevant. | Same Tasks as User Story 18 | 9 hours |
| 33 | As a User, I want to configure my notification preferences (e.g., choose SMS, email, or in-app alerts), so that I receive notifications in my preferred way. | Same Tasks as User Story 31 | 11 hours |
| 29 | As a User, I want to receive real-time Notifications Updates (Email / SMS/ …) so that I stay informed and up to date. | Same Tasks as User Story 31 | 12 hours |

## Needs Definition

As an essential part of the project, we define our needs through updating the Use Case Diagram whilst giving clients an idea of how a User Interface would look like.

### Use Case Diagram

For the third Sprint users will be able to receive notifications according to their role and needs which is highlighted in the Use Case Diagram below. Furthermore, Admins can now control the user experience better like setting the notifications preferences and checking action logs.

Figure 51: Use Case Diagram  Sprint 3

### Interface Mock-ups

This first mockup shows a general idea of how a notifications settings page should look like for an administrator giving the ability to tweak the preferences for users.

Figure 52: Graphical Interface - Notification Preferences

Now for the dedicated interface to administrators that will manage roles, accounts and more.

This is where an administrator assigns permissions and roles dictating the responsibilities and privileges of each role in the system.

Figure 53: Graphical Interface - Notification Rules

## Needs Analysis

Some key functionalities are explained in detail in this section due to their complexity such as the notifications and the logic and authentication flow.

### 1.  Use Case " Create Notification Rule”

Figure 54: Sequence Diagram for Use Case " Create Notification Rule”

Figure 55: Activity Diagram - Add Notification Rule

To enhance the management of notifications in TraceFlow, the following table provides a textual description of the "Add Notification Rule" use case. This process enables Admins to configure rules that control how and to whom notifications are sent, ensuring relevant and accurate communication across the platform.

Table 17: Textual Description for the Use Case " Add Notifcation Rule"

| Main Actors | - Admin |
| --- | --- |
| Description | - Allows the Admins to set new Notification Rule. |
| Pre-Condition | - The Admin must be logged in. |
| Nominal Scenario | - The Admin accesses the Notifications Settings Page, - The Admin accesses the create new Rule Page, - The Admin fills out the form, - The System validates the form, - The System applies the new Rule. |
| Alternative Scenarios | - If the Priority is set to high all the concerned Users notifications preferences will be updated to receive this type of Notifications. Proceed the flow normally from step 5. |
| Failure Scenarios | - If the Channels or Priority of the new Rule are invalid. |
| Post-Condition | - The Books transfer from the User to the Recipient and their status might change depending on the parts of the exchange. |

### 2. Authentication Activity Diagram

Figure 56: Activity Diagram – Authentication

The authentication activity diagram for TraceFlow outlines a secure user login process. It begins with the user entering their email and password, followed by system verification. If enabled, two-factor authentication (2FA) via Google Auth prompts the user for a code. For specific actions like visit validation or receipt book transfers, an OTP is sent via SMS or email for additional security. If the user forgets their password, they can initiate a reset via email, receiving a link to set a new password.

## Conception

In this section, as the previous Sprint we talk about the structure of our system.

### Class Diagram

. The Class Diagram for Sprint 3 illustrates the expanded structure, incorporating key entities like Notification and Notification Rule, with their attributes and relationships. The diagram builds on Sprint to support enhanced functionality.

Figure 57: Class Diagram Sprint 3

### Database Schema

User (userID, firstname, lastname, phone, email, password, keycloakId, isOnline, PFP, #regionalManagerID, #directorID)

Role (roleID, name, description)

Timesheet (timesheetID, weekNumber, year, status, #supervisorID)

Permission (permissionID, name, class, description)

Agent (agentID, name, lastname, email, phone, location, #supervisorID)

ReceiptBook (bookID, number, status, qrCode, #currentHolderID, #agentID, #typeID)

ReceiptBookType (typeID, name)

ReceiptBookTransfer (transferID, fromUserID, toUserID, toAgentID, status, transferType, transferDate, #bookID)

ReceiptStub (stubID, status, #bookID)

NotificationRule (ruleID, event, type, receipients, channels, conditions, messageTemplate, enabled, priority, createdAt, updatedAt, #userID)

Notification (notificationID, type, message, status, channel, createdAt, updatedAt, #userID)

Visit (visitID, date, time, duration, location, status, photos, comments, #agentID, #timesheetID)

Reasons (reasonID, item)

Checklist (checklistID, item)

VisitReasons (#visitID, #reasonID)

VisitChecklists (#visitID, #checklistID, checked)

UserRoles (#userID, #roleID)

RolePermissions (#roleID, #permissionID)

## Implementation and Testing

### Web Interfaces

Having an Administration Page for such an application is quite essential, being able to easily configure users’ settings and applying changes to their roles and permissions linked to them.

Figure 58: Graphical Interface - User Management

This Notifications Settings UI allows users to control their experience with the notifications system. We crafted an easy-to-use layout featuring checkboxes for toggling notification preferences for certain event with the possibility to choose the notification mean, such as emails, in-app updates.

Figure 59: Graphical Interface - Notifications Settings

### Interfaces Mobile

Same as the web Version the mobile also can edit and see his notification and notification preferences displays notifications (SMS, email, in-app) for supervisors, ensuring timely updates on visits and receipt book transfers. Allows supervisors to configure notification settings, choosing preferred channels (SMS, email, or in-app) for personalized alerts.

Figure 60: Mobile Interface for Notification Prefrences                 Figure 61: Mobile Interface For Notifications

### Tests

Unit Tests

The unit tests for Sprint 3 services focus on secure authentication with 2FA and password rest and full Keycloak Integration validating role management and hierarchy assignment functionalities and lastly Notification system and notification Rules. Using Jest, these tests cover methods for creating, assigning, and revoking, ensuring accurate access control and error handling. Mocked database interactions ensure reliable testing of role-based logic and system integrity.

Figure 62: Sprint 3 Services Unit Tests

API Tests

Figure 63: Assign Role API Test

The API test for the api/roles/user/:userID endpoint verifies the secure assignment of roles to users, such as Supervisors or Regional Managers. It checks successful role assignments, proper permission updates, and error handling for invalid user IDs or unauthorized requests. Postman scripts validate response codes and payload accuracy

## Sprint Review

### Remaining Sprints Planning

The table below outlines the planned structure for the remaining sprints of TraceFlow, detailing the prioritized user stories and their allocation to ensure steady progress toward project completion.

Table 18: Remaining Sprints Planning Sprint 3

| ID | effort | Sprint num | Period |
| --- | --- | --- | --- |
| 110 | 5 | 4 | April 7th, 2025 - April 21st, 2025 |
| 111 | 5 |  |  |
| 112 | 1 |  |  |
| 113 | 2 |  |  |
| 114 | 2 |  |  |
| 115 | 1 |  |  |
| 116 | 2 |  |  |
| 117 | 1 |  |  |
| 118 | 2 |  |  |
| 119 | 1 |  |  |
| 120 | 1 |  |  |
| 121 | 1 |  |  |
| 122 | 1 |  |  |
| 123 | 1 |  |  |
| 124 | 3 |  |  |
| 125 | 1 |  |  |
| 126 | 3 |  |  |
| 127 | 2 |  |  |
| 128 | 1 |  |  |
| 129 | 2 |  |  |
| 130 | 1 |  |  |
| 55 | 3 |  |  |
| 52 | 5 |  |  |
| 34 | 5 |  |  |
| 56 | 13 | 5 | April 21st, 2025 - May 5th, 2025 |
| 57 | 21 |  |  |
| 131 | 3 |  |  |
| 132 | 8 |  |  |
| 58 | 5 |  |  |
| 27 | 13 |  |  |
| 28 | 8 |  |  |
| 25 | 13 |  |  |
| 23 | 8 |  |  |
| 24 | 5 |  |  |
| 26 | 3 |  |  |
| 59 | 13 | 6 | May 5th, 2025 - May 19th, 2025 |
| 63 | 2 |  |  |
| 54 | 5 |  |  |
| 21 | 8 |  |  |
| 22 | 5 |  |  |
| 82 | 3 |  |  |
| 83 | 2 |  |  |
| 84 | 2 |  |  |
| 85 | 3 |  |  |
| 86 | 2 |  |  |
| 58 | 3 |  |  |
| 53 | 5 |  |  |

## Sprint Retrospective

### Retrospection Table

A few changes occurred to the retrospection table although time organization and management. This is still an issue that needs to be addressed.

Table 19: Sprint Retrospective Sprint 3

| Went Good | To Improve | Action Plan |
| --- | --- | --- |
| Communication Jobs assignment | Stress management | Doing anti-stress activities |

### Burn Down Chart

Figure 64: Burn Down Chart Sprint 3

Through this chart, we can see that, despite the Initial progress done to make up for the work from the last sprint, we still ended up a few efforts behind the estimated goal due to poor time management.

### Burn Up Chart

And this chart reflects the actual overall work done since the start of the project

Figure 65: Burn Up Chart Sprint 3

We can observe that progress is still decent despite us being a bit behind

## Conclusion

The Sprint 3 backlog use case diagram, and interface design process collectively ensure the delivery of a robust and secure user authentication system alongside streamlined notification features. By prioritizing access control and user interaction, these components enhance the system's security, usability, and overall user experience, laying a strong foundation for upcoming sprints additions.

# Chapter 6: Sprint 4 – Hierarchy Assignment

## Introduction

This chapter describes the implementation of a comprehensive system administration and hierarchy management framework, forming the 4th sprint. It emphasizes real-time system updates and Google Auth integration, robust agent management, and performance metric monitoring, and multilingual interface support for a secure, efficient, and user-centric platform.

## Sprint Backlog

The following table includes the fourth Sprint Backlog containing its user stories with the tasks behind its completion, each with an estimated time for it to be done.

Table 20: Sprint 4 Backlog

| ID | Description | Tasks | Estimated Time |
| --- | --- | --- | --- |
| 110 | As a User, I want to receive real time system updates so I the platform data is always correct. | Mockup | 1 hour |
|  |  | Sequence Diagram | 1 hour |
|  |  | Backend | 4 hours |
|  |  | Frontend Mobile | 3 hours |
|  |  | Frontend Web | 2 hours 30 minutes |
|  |  | Testing | 2 hours |
|  |  | Documentation | 30 minutes |
| 111 | As a User, I want to login using google auth to link my calendar and maps with the platform. | Same Tasks as User Story 110 | 13 hours |
| 112 | As an Administrator, I want to view all available permissions to know what access are there in the system. | Mockup | 1 hour |
|  |  | Sequence Diagram | 30 minutes |
|  |  | Backend | 3 hours |
|  |  | Frontend Web | 2 hours |
|  |  | Testing | 1 hour 30 minutes |
|  |  | Documentation | 1 hour |
| 113 | As an Administrator, I want to update permissions to keep the data up to date. | Same Tasks as User Story 112 | 9 hours |
| 114 | As an Administrator, I want to assign directors to regional managers to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 115 | As an Administrator, I want to revoke directors from regional managers to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 116 | As an Administrator, I want to assign supervisor to regional managers to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 117 | As an Administrator, I want to revoke supervisor from regional managers to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 118 | As an Administrator, I want to assign agent to supervisor to maintain the hierarchy. | Same Tasks as User Story 112 | 7 hours |
| 119 | As an Administrator, I want to revoke agent from supervisor to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 120 | As an Administrator, I want to assign regions to regional manager to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 121 | As an Administrator, I want to revoke regions from regional manager to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 122 | As an Administrator, I want to assign delegations to supervisor to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 123 | As an Administrator, I want to revoke delegations from supervisor to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 124 | As an Administrator, I want to assign governorate to supervisor to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 125 | As an Administrator, I want to revoke governorate from supervisor to maintain the hierarchy. | Same Tasks as User Story 112 | 9 hours |
| 126 | As an Administrator, I want to upload agents to the system using a csv file in case of many agents change added. | Same Tasks as User Story 112 | 10 hours |
| 127 | As an Administrator, I want to add agents to the system so that they are accessible for the maps and visits. | Same Tasks as User Story 112 | 10 hours |
| 128 | As an Administrator, I want to view agents so that I can edit them. | Same Tasks as User Story 112 | 9 hours |
| 129 | As an Administrator, I want to update agents so that the data is always correct. | Same Tasks as User Story 112 | 10 hours |
| 130 | As an Administrator, I want to delete agents in case they no longer available. | Same Tasks as User Story 112 | 9 hours |
| 55 | As an HR team member, I want to have global access to timesheets, so that I can track workforce activity across the organization. | Same Tasks as User Story 112 | 10 hours |
| 52 | As a Super Admin, I want to monitor system logs and performance metrics, so that I can ensure the platform runs smoothly. | Same Tasks as User Story 112 | 12 hours |
| 34 | As a User, I want to switch the interface language (e.g., English, French, Arabic), so that I can use the platform in my preferred language. | Same Tasks as User Story 110 | 14 hours |

## Needs Definition

For this part a set of definitions is

represented to assess the work to be done.

### Use Case Diagram

Figure 66: Use Case Diagram Sprint 4

The user anticipated interactions with 
the system for this sprint are as follow

### Interface Mock-ups

Figure 67: Graphical Interface for user least and their roles

## Needs Analysis

In this part of the report, we take a deeper look into the functionality of the system.

starting with.

### 1.   Use Case “ Google Auth”

Figure 68: ref for the sequence diagram for use case "Google Auth"

Figure 69: Sequence Diagram for the use case "Google Auth"

Figure 70: Activity Diagram for Google Authentifcation

Enabling users to authenticate via Google APIs for seamless and secure access.

Table 21: Textual Description for the use case " Google Auth"

| Main Actors | - Every User in the System |
| --- | --- |
| Description | - Allows the Users to use different Google Apis functionalities implemented in the System. |
| Pre-Condition | - The User must be own a Google account. |
| Nominal Scenario | - The User accesses the Login Page, - The User presses Authenticate with Google Button, - The System redirects the User to a Google Auth Interface, - The User logs in with Google, - The System redirects the User to the landing Page. |
| Failure Scenarios | - If the Google Authentication fails. |
| Post-Condition | - The Users can login and use Google Calendar and synchronize their visits. |

### 2.   Use Case “Add Role”

Figure 71: Sequence Diagram for the use case "Add role " with real time update

Enabling Admins to create new user roles with real-time updates propagated instantly across the system using WebSocket technology.

Table 22: Textual Description for use case "Add role" with real time update

| Main Actors | Admin |
| --- | --- |
| Description | - Allows Users to have everything up to date in real time and the System-changing functionalities to occur immediately. |
| Pre-Condition | - The Admin must be logged in. |
| Nominal Scenario | - The Admin accesses the Admin Dashboard Page, - The Admin creates new User Role, - The System updates Everything in real-time accordingly using WebSocket |
| Post-Condition | - The System updates itself immediately after the changes. |

### 3.   Assignment Hierarchy Activity Diagram

Figure 72: Activity diagram for Assignment Hierarchy

This diagram illustrates the process of managing organizational hierarchies. To assign or revoke, such as directors to regional managers, supervisors to agents, or regions to managers, and revocations prompt cascade options to handle dependencies. Upon saving, the system ensures data consistency across the platform.

## Conception

In this section, as the previous Sprint we talk about the structure of our system.

### Class Diagram

This Class Diagram shows the expanded version of the previous Class Diagram of the first Sprint giving a general look of the different classes and how they operate together.

Figure 73: Class diagram for sprint 4

### Database Schema

User (userID, firstname, lastname, phone, email, password, keycloakId, isOnline, hasGoogleAuth, hasCalendarAccess, PFP, tempResetToken, #regionalManagerID, #directorID)

Role (roleID, name, description)

Timesheet (timesheetID, weekNumber, year, status, #supervisorID)

Permission (permissionID, name, class, description)

Agent (agentID, name, lastname, email, phone, location, latitude, longitude, #supervisorID, #delegationID)

ReceiptBook (bookID, number, status, qrCode, #currentHolderID, #agentID, #typeID)

ReceiptBookType (typeID, name)

ReceiptBookTransfer (transferID, fromUserID, toUserID, toAgentID, status, transferType, transferDate, #bookID)

ReceiptStub (stubID, status, #bookID)

Region (regionID, name)

Governorate (governorateID, name, #regionID)

Delegation (delegationID, name, #governorateID)

NotificationRule (ruleID, event, type, receipients, channels, conditions, messageTemplate, enabled, priority, createdAt, updatedAt, #userID)

Notification (notificationID, type, message, status, channel, createdAt, updatedAt, #userID)

Visit (visitID, date, time, duration, location, status, photos, comments, #agentID, #timesheetID)

Reasons (reasonID, item)

Checklist (checklistID, item)

VisitReasons (#visitID, #reasonID)

VisitChecklists (#visitID, #checklistID, checked)

UserRoles (#userID, #roleID)

RolePermissions (#roleID, #permissionID)

UserRegions (#userID, #regionID)

userGovernorates (#roleID, #governorateID)

UserDelegations (#roleID, #delegationID)

## Implementation and Testing

### Web Interfaces

This interface enables Administrators to assign and revoke roles and manage organizational hierarchy by assigning or revoking directors, supervisors, agents, regions, delegations, and governorates, ensuring precise access control and structural oversight.

Figure 74: Graphical Interface – Assignment Management

This interface allows Administrators to upload, view, update, and delete agent records via CSV or manual entry, integrating with, streamlining agent oversight.

Figure 75: Graphical Interface - Agents data management

### Tests

Unit Tests

Unit tests for Sprint 4 backend services validate the system hierarchy management, ensuring accurate assignment/revocation of roles, directors, supervisors, agents, and regions. Mocked dependencies simulate database and API interactions for reliable testing.

Figure 76: Unit Test Sprint 4

API Tests

Figure 77: Regional Manger assignment API test

Through this API a User can assign a regional manager to a supervisor by providing both IDs in the request’s body using a POST request to this endpoint 
api/users/assign-regional-manager.

## Sprint Review

### Remaining Sprints Planning

And these are the remaining sprints as we planned them to be done.

Table 23: Sprint Planning for sprint 4

| ID | effort | Sprint num | Period |
| --- | --- | --- | --- |
| 56 | 13 | 5 | April 21st, 2025 - May 5th, 2025 |
| 57 | 21 |  |  |
| 131 | 3 |  |  |
| 132 | 8 |  |  |
| 58 | 5 |  |  |
| 27 | 13 |  |  |
| 28 | 8 |  |  |
| 25 | 13 |  |  |
| 23 | 8 |  |  |
| 24 | 5 |  |  |
| 26 | 3 |  |  |
| 59 | 13 | 6 | May 5th, 2025 - May 19th, 2025 |
| 63 | 2 |  |  |
| 54 | 5 |  |  |
| 21 | 8 |  |  |
| 22 | 5 |  |  |
| 82 | 3 |  |  |
| 83 | 2 |  |  |
| 84 | 2 |  |  |
| 85 | 3 |  |  |
| 86 | 2 |  |  |
| 58 | 3 |  |  |
| 53 | 5 |  |  |

## Sprint Retrospective

### Retrospection Table

A few changes occurred to the retrospection table although time organization and management. This is still an issue that needs to be addressed.

Table 24: Sprint Retrospective for sprint 4

| Went Good | To Improve | Action Plan |
| --- | --- | --- |
| Communication. Jobs assignment. | Time management. Finishing Sprint in time. | Communicate outside of work. Putting in more work to stay ready for any unexpected tasks. |

### Burn Down Chart

Figure 78: Burn Down Chart Sprint 4

Through this chart, we can see that, despite the Initial progress done to make up for the work from the last sprint, we still ended up a few efforts behind the estimated goal due to poor time management.

### Burn Up Chart

Figure 79: Burn Up Chart Sprint 4

We have been keeping up with the demands of the clients for the past few weeks which helped us establish good progress towards our bigger goal.

## Conclusion

The fourth increment successfully establishes a streamlined roles management system with a flexible and secure role-based access control structure, effectively managing user permissions and responsibilities while emphasizing a clear hierarchy. This enhances platform efficiency and security. The next sprint will focus on implementing AI-generated reports and integrating Google APIs to further enrich functionality and user insights.

# Chapter 7: Sprint 5 – Maps, Calendar and Reports

## Introduction

Being able to visualize and interpret data efficiently is crucial for effective decision-making in any dynamic project environment. In Sprint 5, we focus on enhancing user interaction through three core features: Maps, Calendar, and Reports. Together, these features empower Supervisors and facilitate their tasks.

## Sprint Backlog

This is the fifth Sprint Backlog for the project, and as usual, we dive into detail with tasks for each User Story.

Table 25: Sprint 5 Backlog

| ID | Description | Tasks | Estimated Time |
| --- | --- | --- | --- |
| 56 | As a Supervisor, I want to integrate my visit schedule with Google Calendar, so that I can manage my time effectively. | Mockup | 1 hour |
|  |  | Sequence Diagram | 1 hour |
|  |  | Backend | 4 hours |
|  |  | Frontend Mobile | 3 hours |
|  |  | Frontend Web | 2 hours 30 minutes |
|  |  | Testing | 2 hours |
|  |  | Documentation | 30 minutes |
| 57 | As a Supervisor, I want to use Google Maps to visualize routes and locate agents in real-time, so that I can plan my visits efficiently. | Same Tasks as User Story 56 | 6 hours |
| 131 | As a Supervisor, I want to update agents’ location on visits to have the exact agent's location on the google maps | Same Tasks as User Story 56 | 8 hours |
| 132 | As a Supervisor, I want to use AI to optimize routes available on Google Maps, so that I can visit agents efficiently and save time. | Same Tasks as User Story 56 | 14 hours |
| 58 | As a Supervisor, I want to receive notifications when agents are nearby, so that I can coordinate visits efficiently. | Same Tasks as User Story 56 | 12 hours |
| 27 | As a HR team member, I want the AI to automatically detect anomalies in visit and timesheet data (e.g., irregular durations, missing data), so that I can be alerted to potential issues in real-time. | Mockup | 1 hour |
|  |  | Sequence Diagram | 1 hour |
|  |  | Backend | 3 hours |
|  |  | Frontend Web | 2 hours |
|  |  | Testing | 2 hours |
|  |  | Documentation | 1 hour |
| 28 | As a HR team member, I want to receive real-time alerts on anomalies detected by AI in the data (e.g., irregular durations, missing data), so that I can address issues promptly. | Same Tasks as User Story 27 | 10 hours |
| 25 | As a Regional Manager, I want to receive automated reports generated by the AI, so that I can stay informed without manual effort. | Same Tasks as User Story 27 | 9 hours |
| 23 | As a Regional Manager, I want to generate dynamic reports with filters (e.g., by supervisor, date, region, agent), so that I can analyze performance and activities. | Same Tasks as User Story 27 | 11 hours |
| 24 | As a Regional Manager, I want to export reports in PDF or Excel format, so that I can share them with stakeholders. | Same Tasks as User Story 27 | 13 hours |
| 26 | As a Regional Manager, I want to schedule automated report generation at regular intervals (e.g., weekly, monthly), so that I can stay informed without having to request reports manually. | Same Tasks as User Story 27 | 9 hours |

## Needs Definition

This section comes with different

changes ranging from Google Apis

to AI-generated reports.

### Use Case Diagram

The Use Case diagram for this sprint

brings new use cases with less changes

to already existing ones.

Figure 80: Class Diagram Sprint 5

### Interface Mock-ups

This here is A basic maps mockup with agents' locations highlighted is a simplified visual representation of a geographical area, designed to show where agents are located.

Figure 81: Graphical Interface- Agent Maps

## Needs Analysis

To better understand how the Google Maps API is going to be used by us and the clients we decided to describe its appliance.

### 1. Use Case " Get anomaly alerts with AI"

Figure 82: Sequence Diagram for use case " Get anomaly alerts with AI"

This table details the process by which Supervisors receive AI-generated anomaly alerts.
It outlines the synchronization of timesheet data with Google Calendar and the necessary conditions for successful integration.

Table 26: Textual description for use case " Get anomaly alerts with AI"

| Main Actors | - Admin / HR Team Member |
| --- | --- |
| Description | - Allows the Users to receive Notifications about anomalies in. |
| Pre-Condition | - The Users must be logged in to see the Notifications. |
| Nominal Scenario | - The System sends schedules scans every 24 Hours, - The System sends Notifications to the Users. |
| Post-Condition | - The System informs the Users about anomalies detected daily. |

### 2.  Use Case "Geolocate an Agent"

Figure 83: Sequence Diagram for use case "Geolocate an Agent"

Figure 84: Activity Diagram for Google Maps Functionalities

Table 27: Textual Description for use case "Geolocate an Agent"

| Main Actors | - Supervisor |
| --- | --- |
| Description | - Allow the Supervisor to geolocate his agents. |
| Pre-Condition | - The Supervisor must have the required permissions. |
| Nominal Scenario | - The Supervisor accesses the Maps Page, - The System fetches the Supervisor’s Agents, - The Supervisor selects an Agent, - The Supervisor asks for directions, - The System provides the directions. |
| Alternative Scenarios | - If the agent doesn’t have coordinates the delegation or governorate is given instead. |
| Post-Condition | - The System gives the location of the agent and the route to follow to get to him. |

### Use Case “Generate Reports” and “Schedule Reports”

Figure 85 : Sequence Diagram for use case "Generate Reports"

Figure 86: Sequence diagram for use case " schedule Reports"

Figure 87: Activity Diagram for Report functionalities

This table outlines the steps and conditions for Regional Managers to generate reports.

Table 28: Textual description for use case " Generate reports"

| Main Actors | - Regional Manager |
| --- | --- |
| Description | - Allows the Regional Managers to generate the reports at any time. |
| Pre-Condition | - The Regional Manager must be logged in. |
| Nominal Scenario | - The Regional Manager accesses the Reports Page, - The Regional Manager clicks on generate Report, - The System asks about the type of the Report, - The Regional Manager chooses the adequate Report Type, - The System generates the Report, - The System includes a brief AI-Analysis of the report generated. |
| Alternative Scenarios | - If the AI is unavailable the Report will be generated without the Analysis part of it. |
| Post-Condition | - The Report is generated, and the Regional Manager can access it from Reports Menu or delete it if needed. |

## Conception

This section will provide us with the architectural changes in our System through a Class diagram and its corresponding database schema.

### Class Diagram

This Class Diagram highlights the changes made to the different classes and how they relationships evolved.

Figure 88: Class Diagram Sprint 5

### Database Schema

User (userID, firstname, lastname, phone, email, password, keycloakId, isOnline, hasGoogleAuth, hasCalendarAccess, PFP, tempResetToken, #regionalManagerID, #directorID)

Role (roleID, name, description)

Timesheet (timesheetID, weekNumber, year, status, #supervisorID)

Permission (permissionID, name, class, description)

Agent (agentID, name, lastname, email, phone, location, latitude, longitude, #supervisorID, #delegationID)

ReportSchedule (scheduleID, reportType, filters, format, cronExpression, #createdBy)

GeneratedReport (generatedReportID, reportType, filePath, format, generatedAt, #scheduleID, #generatedBy)

ReceiptBook (bookID, number, status, qrCode, #currentHolderID, #agentID, #typeID)

ReceiptBookType (typeID, name)

ReceiptBookTransfer (transferID, fromUserID, toUserID, toAgentID, status, transferType, transferDate, #bookID)

ReceiptStub (stubID, status, #bookID)

Region (regionID, name)

Governorate (governorateID, name, #regionID)

Delegation (delegationID, name, #governorateID)

NotificationRule (ruleID, event, type, receipients, channels, conditions, messageTemplate, enabled, priority, createdAt, updatedAt, #userID)

Notification (notificationID, type, message, status, channel, createdAt, updatedAt, #userID)

Visit (visitID, date, time, duration, location, status, photos, comments, calendarEventId, #agentID, #timesheetID)

Reasons (reasonID, item)

Checklist (checklistID, item)

VisitReasons (#visitID, #reasonID)

VisitChecklists (#visitID, #checklistID, checked)

UserRoles (#userID, #roleID)

RolePermissions (#roleID, #permissionID)

UserRegions (#userID, #regionID)

userGovernorates (#roleID, #governorateID)

UserDelegations (#roleID, #delegationID)

## Implementation and Testing

### Web Interfaces

For this sprint we incorporated Google Maps for agent location pinpointing. This intuitive interface allows users to get access to agent location, leveraging accurate geolocation data to enhance operational efficiency within a streamlined, map-driven design that is partially customizable to personal preference.

Figure 89: Graphical Interface - Agents Locations

This here is a user-friendly UI designed to generate reports in PDF or Excel formats, with AI-driven summarization for clear, concise insights.

Figure 90: Graphical Interface - Report Generation

### Tests

Unit Tests

Unit tests for Sprint 5 backend services validate Google Maps and Calendar API integrations, ensuring accurate agent location updates and visit scheduling. Tests confirm dynamic report generation with filters and AI-driven timesheet suggestions for Supervisors and Regional Managers. Mocked APIs and databases ensure consistent testing of report exports and AI anomaly detection logic.

Figure 91: Unit test Sprint 5

API Tests

This API enables the Users to generate a report in a provided format using Post Request for the endpoint /api/reports/generate.

## Sprint Review

### Updated Backlog

No major changes occurred since the last sprint only a few simple ones.

### Remaining Sprints Planning

One sprint remains after the end of this one.

This table contains the use cases awaiting with an estimation of their effort.

Table 29: Sprint planning Sprint 5

| ID | effort | Sprint num | Period |
| --- | --- | --- | --- |
| 59 | 13 | 6 | May 5th, 2025 - May 19th, 2025 |
| 63 | 2 |  |  |
| 54 | 5 |  |  |
| 21 | 8 |  |  |
| 22 | 5 |  |  |
| 82 | 3 |  |  |
| 83 | 2 |  |  |
| 84 | 2 |  |  |
| 85 | 3 |  |  |
| 86 | 2 |  |  |
| 58 | 3 |  |  |
| 53 | 5 |  |  |

## Sprint Retrospective

### Retrospection Table

The major impact on this sprint’s pace was the lack of resources required as this retrospection table shows the conclusions that we came up with after sitting down and reconsidering what went wrong this time.

Table 30: Retrospective Table Sprint 5

| Went Good | To Improve | Action Plan |
| --- | --- | --- |
| Communication Jobs assignment | Preparing for the next Sprint beforehand | Asking for requirements in advance |

### Burn Down Chart

Figure 92: Burn Down Chart Sprint 5

Due to delays in obtaining critical Google APIs, we had to wait for the purchase of necessary subscriptions to advance the project.

### Burn Up Chart

The delay had a big impact on the project progress which made us hope for better days to make up for what was lost.

Figure 93: Burn Up Chart Sprint 5

## Conclusion

In this sprint, we successfully integrated Google APIs, enabling seamless functionality with Google Calendar for scheduling and Google Maps for geolocation in TraceFlow. These enhancements streamlined visit and timesheet management, improving real-time tracking and user experience. Compared to manual scheduling tools or basic mapping solutions, TraceFlow’s automated, API-driven approach offers superior accuracy and efficiency. The platform now provides supervisors and managers with robust tools for precise visit coordination and location-based insights.

# Chapter 8: Sprint 6 – AI and Dashboards

## Introduction

For this sprint, we leverage Artificial Intelligence (AI) and dashboards to track and enhance our key performance indicators (KPIs). Using an AI model from, we analyze Traceflow’s data or facilitate monotonous to help meet the clients' needs.

## Sprint Backlog

This Sprint backlog is yet again another critical cornerstone of our project build, keeping us on track and ensuring that we meet our project goals efficiently.

Table 31: Sprint 6 Backlog

| ID | Description | Tasks | Estimated Time |
| --- | --- | --- | --- |
| 59 | As a Supervisor, I want to generate AI suggestions for my timesheets, so that I can optimize my visit schedule. | Mockup | 1 hour |
|  |  | Sequence Diagram | 1 hour |
|  |  | Backend | 4 hours |
|  |  | Frontend Mobile | 3 hours |
|  |  | Frontend Web | 2 hours 30 minutes |
|  |  | Testing | 2 hours |
|  |  | Documentation | 1 hour |
| 63 | As a Regional Manager, I want to generate AI suggestions for timesheets to supervisors, so that I can optimize visit schedule. | Mockup | 1 hour |
|  |  | Sequence Diagram | 1 hour |
|  |  | Backend | 3 hours |
|  |  | Frontend Web | 2 hours |
|  |  | Testing | 2 hours |
|  |  | Documentation | 30 minutes |
| 54 | As an HR team member, I want to view user accounts and their activities, so that I can monitor overall performance and compliance. | Same Tasks as User Story 63 | 10 hours |
| 21 | As a Director, I want to view personalized dashboards with key performance indicators (KPIs), so that I can monitor metrics at a glance. | Same Tasks as User Story 63 | 10 hours |
| 22 | As a Director, I want to see advanced visualizations like interactive charts, so that I can perform in-depth analysis. | Same Tasks as User Story 63 | 11 hours |
| 82 | As a Purchase team member, I want to view a dashboard with inventory and status, so that I can track stock efficiently. | Same Tasks as User Story 63 | 10 hours |
| 83 | As a Regional Manager, I want to view a dashboard with receipt book and stub statuses, so that I can oversee operations. | Same Tasks as User Story 63 | 12 hours |
| 84 | As a Stub Stock Manager, I want to view a dashboard with stub inventory and archiving status, so that I can manage stock effectively. | Same Tasks as User Story 63 | 9 hours |
| 85 | As an Administrator, I want to view a dashboard with user and role management stats, so that I can oversee access control. | Same Tasks as User Story 63 | 15 hours |
| 86 | As a Super Admin, I want to view a comprehensive dashboard with system-wide metrics, so that I can monitor platform health. | Same Tasks as User Story 63 | 20 hours |
| 58 | As a Supervisor, I want to view a dashboard with my visits data, so I know my goals. | Same Tasks as User Story 59 | 11 hours |
| 53 | As a Super Admin, I want to configure the AI Module’s parameters (e.g., anomaly detection thresholds), so that it aligns with business needs. | Same Tasks as User Story 63 | 8 hours |

## Needs Definition

in this part of the report, a use case diagram and mockups will be shown as a part of the clients' needs and how we perceived them.

### Use Case Diagram

For this Sprint, here is the use case diagram highlighting new additions to it from the last one.

Figure 94: Use Case Diagram Sprint 6

### Interface Mock-ups

This mockup shows a dashboard featuring a centered layout, with the intent to be able to provide access to various sections. The focus is the central area, which prominently displays various charts and key statistics, offering an immediate overview of data insights.

Figure 95: Graphical Interface – Dashboard

## Needs Analysis

As a part of analyzing our needs, we realized a few diagrams that help us do just that.

### Use Case “Generate Timesheet with AI”

An important functionality to go into in detail is the AI Timesheet suggestion that we are going to describe in this section.

Figure 96: Sequence diagram for sue case "Generate Timesheet with AI"

Figure 97: AI ref for Sequence diagram for sue case "Generate Timesheet with AI"

Figure 98: Calendar ref for Sequence diagram for sue case "Generate Timesheet with AI"

The "Generate Timesheet with AI" use case enables Regional Managers and Supervisors to create optimized timesheets based on their preferences using AI-driven suggestions. Users initiate the process through a modal, input requirements, and approve AI-generated outputs, which are then synced with Google Calendar and notified to relevant parties. The system ensures seamless integration and filtering for accurate timesheet generation.

Table 32: Textual description for Use case " Generate Timesheet with AI"

| Main Actors | - Regional Manager / Supervisor |
| --- | --- |
| Description | - Allows the Users to generate Timesheets using AI according to their needs/habits. |
| Pre-Condition | - The User must be logged in. - The AI Model must be Available |
| Nominal Scenario | - The User opens suggestions modal, - The User fills the form, - The User clicks on generate, - The System creates suggestions using AI, - The System cleans and filters the output, - The System offers the Timesheet suggestions, - The User approves of it, - The System adds it to the Timesheet, - The System synchronizes with Google Calendar, - The System sends Notifications to concerned parties. |
| Alternative Scenarios | - If the User doesn’t approve of the Timesheet, it doesn’t get adopted. |
| Post-Condition | - The generated Visits are added to the Supervisor’s Timesheet. |

Figure 99: Activity Diagram for Timesheet generation by AI

## Conception

The conception of the general architecture for

this sprint gives us a better view of the Project.

With AI being a big part of it now,

changes were bound to happen.

### Class Diagram

This Class Diagram is adding an

AIConfig class that eases the saving of

the settings for more accurate results such as

limitations and thresholds

that were attributed to it.

Figure 100: Class Diagram Sprint 6

### Database Schema

This is the according Database Schema.

User (userID, firstname, lastname, phone, email, password, keycloakId, isOnline, hasGoogleAuth, hasCalendarAccess, PFP, tempResetToken, #regionalManagerID, #directorID)

Role (roleID, name, description)

Timesheet (timesheetID, weekNumber, year, status, #supervisorID)

Permission (permissionID, name, class, description)

Agent (agentID, name, lastname, email, phone, location, latitude, longitude, #supervisorID, #delegationID)

ReportSchedule (scheduleID, reportType, filters, format, cronExpression, #createdBy)

GeneratedReport (generatedReportID, reportType, filePath, format, generatedAt, #scheduleID, #generatedBy)

ReceiptBook (bookID, number, status, qrCode, #currentHolderID, #agentID, #typeID)

ReceiptBookType (typeID, name)

ReceiptBookTransfer (transferID, fromUserID, toUserID, toAgentID, status, transferType, transferDate, #bookID)

ReceiptStub (stubID, status, #bookID)

AIConfig (configID, anomalyThreshold, timesheetMaxSuggestions, modelName, maxOptimizeRoute, #userID)

Region (regionID, name)

Governorate (governorateID, name, #regionID)

Delegation (delegationID, name, #governorateID)

NotificationRule (ruleID, event, type, receipients, channels, conditions, messageTemplate, enabled, priority, createdAt, updatedAt, #userID)

Notification (notificationID, type, message, status, channel, createdAt, updatedAt, #userID)

Visit (visitID, date, time, duration, location, status, photos, comments, calendarEventId, #agentID, #timesheetID)

Reasons (reasonID, item)

Checklist (checklistID, item)

VisitReasons (#visitID, #reasonID)

VisitChecklists (#visitID, #checklistID, checked)

UserRoles (#userID, #roleID)

RolePermissions (#roleID, #permissionID)

UserRegions (#userID, #regionID)

userGovernorates (#roleID, #governorateID)

UserDelegations (#roleID, #delegationID)

## Implementation and Testing

### Web Interfaces

Down below is an AI-powered form for generating timesheets would be a tool designed to automate and personalize the creation of timesheets based on user needs and preferences.

Figure 101 : Graphical Interface - Timesheet Suggestion Form

The Regional Manager dashboard provides a graphical interface displaying receipt book and stub statuses, timesheet validations, and operational metrics. Interactive charts visualize filtered data by supervisor, date, region, or agent, with export options for reports. enhance decision-making and oversight.

Figure 102: Graphical Interface for Regional Manger Dashboard

### Tests

Unit Tests

Unit tests for Sprint 6 validate AI Serices, ensuring accurate irregularity identification. Tests confirm Admin management of AI configuration parameters, verifying secure threshold updates. Mocked datasets ensure reliable AI logic and config persistence testing.

Figure 103: Unit Test Sprint 6

API Tests

Figure 104: AI Timesheet Suggestion API test

This API Allow the User to generate a Timesheet suggestion with the help of AI using Post Request for the endpoint /api/timesheets/suggest and specifying and special requirements and filters in it.

## Sprint Retrospective

### Retrospection Table

Here is the retrospection table. As out journey almost reached its end, we thought more into how we could do our code better and assure a high-quality product.

We became more comfortable working as a team which gave us a big boost in productivity.

Table 33: Retrospective Table Sprint 6

| Went Good | To Improve | Action Plan |
| --- | --- | --- |
| Communication Jobs assignment Time management | Quality of code | Learn the best practices when coding |

### Burn Down Chart

Figure 105: Burn Down Chart

The progress despite the early issues was decent and we made a big progress within a short amount of time.

### Burn Up Chart

And again, this chart reflects the work done since the start of the project and the ups and downs in the progress of making it.

Figure 106: Burn Up Chart Sprint 6

The time lost during the last sprint and the start of this one was made up for and the project was ready on time.

## Conclusion

In the final sprint, we completed TraceFlow, adding AI-driven timesheet suggestions and dynamic dashboards for enhanced visit, timesheet, and receipt book management. TraceFlow’s automation, AI insights, and multilingual support deliver reasonable efficiency for the whole team as the platform now empowers supervisors, regional managers, and HR with real-time insights and a decent, data-driven experience.

# General Conclusion

The TraceFlow platform represents a transformative solution for Enda Tao, addressing critical challenges in territorial activity tracking, timesheet management, and receipt book traceability. By leveraging a robust technology stack—including secure authentication with 2FA, AI-driven anomaly detection, timesheet suggestions, and seamless integration with Google Calendar and Maps—TraceFlow delivers a centralized, scalable, and user-centric system. Developed using Scrum and agile methodologies, the platform incorporates advanced features such as WebSocket-based real-time update and notifications, Flutter for cross-platform mobile support, and multilingual interfaces, ensuring alignment with Enda Tao’s operational and accessibility requirements.

Successfully developed, TraceFlow enhances efficiency, transparency, and oversight across roles, empowering supervisors, regional managers, HR, purchase teams, and stock managers with dynamic reporting, geolocation-driven insights, and secure workflows for receipt book distribution and stub collection. The iterative sprint structure, with six two-week cycles, ensured steady delivery of high-priority features while maintaining flexibility to adapt to evolving needs.

This project provided a valuable opportunity to deepen expertise in complex system development, fostering significant technical and professional growth for the team. Looking ahead, TraceFlow’s potential can be further amplified through enhancements such as advanced AI training for improved accuracy, expanded mobile functionality, and enriched reporting capabilities, ensuring sustained value and scalability for Enda Tao’s operations.

# Netography

- https://www.endatao.tn/landing/

- https://www.i18next.com/

- https://docs.github.com/en/issues/planning-and-tracking-with-projects/learning-about-projects/about-projects

- https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf

- https://editor.plantuml.com/uml

- https://developer.hashicorp.com/vault/

- https://charts.livegap.com/

- https://balsamiq.com/

- https://dribbble.com/

- https://www.lipsum.com/feed/html

- https://app.napkin.ai/

- https://nginx.org/

- https://pm2.keymetrics.io/

- https://swagger.io/docs/

- https://jestjs.io/

- https://cloud.google.com/apis

- https://www.keycloak.org/documentation

- https://staruml.io/

- https://www.youtube.com/watch?v=SqcY0GlETPk

- https://react.dev/learn

- https://vite.dev/guide/

- https://flutter.dev/learn

- https://nodejs.org/docs/latest/api/

- https://docs.docker.com/get-started/

- https://ollama.com/

- https://redocly.com/docs/redoc

- https://developers.google.com/identity/protocols/oauth2

- https://youtu.be/lcPcyNAEZgo?si=cr4Cjs65PPuHBfgU

# Appendices

In the sequence diagram, trigger alarms are integrated to facilitate real-time anomaly detection within the system. These alarms are activated when the monitoring component identifies deviations from established baseline metrics.

Figure 107: ref Direction for sequence diagram for use case "Geolocate an agent"

The sequence diagram illustrates the route calculation process in the mapping system, detailing interactions between the user interface, routing engine, and map database.

Figure 108: ref Direction for sequence diagram for use case "Geolocate an agent"

The sequence diagram illustrates the AI-driven route calculation process within the mapping system, detailing interactions among the user interface which was referenced in the previous diagram.

Figure 109: ref AI for sequence diagram for use case "geolocate an agent"

The sequence diagram for the "Generate Reports" use case in the mapping system, illustrating the process reliant on an active AI model. The diagram depicts interactions between the user and AI reporting module.

Figure 110: ref for sequence diagram for use case "Generate Reports"

The screenshot included in this report captures Firefox’s rendering speed metrics, specifically the time taken to fully render a sample webpage, as measured by its DevTools Performance panel. Rendering speed is a critical factor in web performance, directly affecting user experience. By this we would have shown how we managed to put performance under consideration for better user experience.

Figure 111: Firefox's DevTool performance Panel

### الملخص،

يلخّص هذا التقرير الأعمال المنجزة في إطار مشروع نهاية الدراسة للحصول على الإجازة في الإعلامية. يتمثّل هذا العمل في منصّة ذكيّة موجّهة إلى مؤسسة Enda Tao، وتُستخدم فيها تقنية TraceFlow لرقمنة تتبّع الأنشطة، إدارة جداول العمل، وتتبع دفاتر الوصولات، وذلك بالاعتماد على الذكاء الاصطناعي، تحديد الموقع الجغرافي، والتحقّق عبر رموز QR أو OTP. تُساهم هذه المنصة في تعزيز الكفاءة والمساءلة لفائدة المشرفين، المدراء، وفرق الموارد البشرية. الكلمات المفتاحية: منصّة تعاونية، تقارير، لوحات متابعة، إدارة الوقت، أمان متقدّم، مصادقة، تفويض صلاحيات، خرائط، تواصل لحظي، إشعارات فورية، رسائل قصيرة، واجهات Google API، WebSockets، Scrum، Flutter، React، Node، Nginx، PM2، Redis، Keycloak، Vault.

Summary

This report summarizes the work carried out within the framework of the end of studies project for the IT license.

This work is a smart platform for Enda Tao, using TraceFlow to digitize activity tracking, timesheet management, and receipt book traceability with AI, geolocation, and QR/OTP validation, enhancing efficiency and accountability for supervisors, managers, and HR teams.

Keywords: collaboration platform, reporting, dashboarding, time management, advanced security, authentication, authorization, mapping, real-time communication, push notifications, SMS messaging, google apis, websockets, scrum, flutter, react, node, nginx, pm2, redis, keycloak, vault.

Résumé

Ce rapport résume les travaux réalisés dans le cadre du projet de fin d'études pour l’obtention du diplôme de licence en informatique.

Ce travail est une plateforme intelligente pour Enda Tao, utilisant TraceFlow pour numériser le suivi des activités, la gestion des feuilles de temps et la traçabilité des carnets de reçus grâce à l'IA, la géolocalisation et la validation QR/OTP, améliorant l'efficacité et la responsabilité pour les superviseurs, les managers et les équipes RH.

Mots-clés : plateforme de collaboration, reporting, tableaux de bord, gestion du temps, sécurité avancée, authentification, autorisation, cartographie, communication en temps réel, notifications push, messagerie SMS, API Google, WebSockets, Scrum, Flutter, React, Node, Nginx, PM2, Redis, Keycloak, Vault.