# Full Project Study: Development of a Timesheet and Visit Management Platform

# 1. Introduction

## 1.1 Project Title

Mise en place d'une plateforme de gestion des feuilles de temps des visites des agents de paiement
(Implementation of a Timesheet and Visit Management Platform for Payment Agents)

## 1.2 Context

Enda Tao, represented by its General Director, seeks to develop a platform that streamlines the work of territorial supervisors by providing a clear and efficient system for managing timesheets and visit logs. This platform will allow supervisors to log visits to payment agents, manage their schedules, generate reports, and share information with stakeholders. Additionally, the integration of advanced AI capabilities, such as Phi-4, will enhance anomaly detection, predictive analytics, and automated report generation.

## 1.3 Objectives

The primary objectives of this project are:

- Organize and track visits made by supervisors to payment agents.

- Generate detailed reports on these visits.

- Share insights and data with relevant stakeholders (e.g., managers, HR teams).

- Enhance communication through real-time notifications and alerts.

- Integrate AI/ML capabilities (Phi-4) to predict visits, detect anomalies in timesheets, and automate report generation.

# 2. Project Phases

The project will be divided into several phases, each focusing on a specific aspect of development, from conception to deployment. These phases include:

- Conception (Planning & Design): UML diagrams, use cases, wireframes, and AI integration planning.

- Development: Frontend, backend, database, and mobile app development, and AI implementation (Phi-4).

- Testing: Functional testing, user testing, and validation.

- Deployment: Hosting on a local server and publishing the mobile app.

- Training & Documentation: Training sessions for users and creating documentation.

# 3. Conception Phase

## 3.0 Generale UC

### For Supervisors:

– They log visits (with QR scanning, form filling, Picture Upload, and checklist validation), manage their timesheets (view, edit, review history), and receive notifications (visit confirmations).

### For Managers:

– They review and approve submitted timesheets (including detailed views and possible modification requests), generate reports (either manually or via Phi-4’s automated capabilities), use a performance dashboard to track KPIs, and receive anomalies alerts.

### For the HR Team:

– They monitor activity and receive alerts if anomalies occur and mange users.

### For the AI Module (Phi-4):

– It operates to detect anomalies and to assist in automated report generation, with its actions “included” in the timesheet and report-generation flows.

## 3.1 Use Case Diagram

The actors:

- Supervisors Territorials: Log visits, manage timesheets, and receive notifications.

- Managers: View performance dashboards, approve schedules, generate reports, and receive alerts.

- HR Team: Monitor supervisor’s activity, ensure compliance and manage users.

Key Use Cases:

- Log for a visit.

- Manage timesheets.

- Manage users.

- Generate reports.

- Receive real-time notifications.

- View performance dashboards.

- Detect anomalies using Phi-4.

- Automate report generation using Phi-4.

## 3.2 UML Diagrams

### 3.2.1 Class Diagram

- User: Attributes include userID, name, email, password, phone, role (supervisor, manager, HR).

- Visit: Attributes include visitID, date, time, duration, agentID, location, checklist, pictures, comments.

- Timesheet: Attributes include timesheetID, userID, weekNumber, visitsList.

- Report: Attributes include reportID, startDate, endDate, supervisorID, region.

- AIModel (Phi-4): Attributes include modelID, taskType (anomaly detection, report generation), configuration settings.

### 3.2.2 Sequence Diagram

- Example Scenario: Logging a Visit

  - Supervisor scans QR code or enters agent details manually.

  - The system validates the agent’s details.

  - The supervisor fills in visit details (date, time, duration, pictures, …).

  - The system saves the visit log in the database.

  - System sends a confirmation notification to the supervisor.

### 3.2.3 Activity Diagram

- Example Workflow: Automated Report Generation

  - Manager selects filters (date range, supervisor, region).

  - System queries PostgreSQL for relevant data.

  - Phi-4 compiles and formats the data into a clear, concise report.

  - The system generates the report in PDF or Excel format.

  - Manager downloads the report.

## 3.3 Wireframes (Maquetteage)

Key Screens:

- Login Screen:

  - Fields for username and password.

  - Forgot password link.

- Dashboard (Supervisor) :

  - Calendar view for timesheet management.

  - Button to log a new visit.

  - Notifications panel.

- Visit Logging Form :

  - Fields for date, time, duration, location, pictures and comments.

  - QR code scanner button.

- Performance Dashboard (Manager) :

  - Charts and graphs for KPIs (e.g., total visits, average time per visit).

  - Filters for date, supervisor, and region.

- Report Generation Screen :

  - Filters for date range, supervisor, and region.

  - Export options (PDF, Excel).

- Anomaly Detection Panel (Manager):

  - Displays flagged anomalies with actionable alerts.

## 3.4 Data Flow Diagram (DFD)

- Example Data Flow:

  - Supervisor inputs visit details via the web or mobile app.

  - Data is sent to the backend API.

  - Backend validates the data and stores it in PostgreSQL.

  - Phi-4 analyzes data for anomalies and generates insights.

  - Real-time notifications are sent to the supervisor via Socket.IO.

  - Managers can view the data on the performance dashboard or generate reports.

# 4. Development Phase

## 4.1 Frontend Development

- Framework : React.js

  - Why for This Project?

    - React.js provides a dynamic and responsive user interface, ideal for features like visit logging and dashboards. It integrates seamlessly with Node.js and PostgreSQL, ensuring smooth data flow between layers.

## 4.2 Backend Development

- Framework : Node.js with Express.js

  - Why for This Project?

    - Node.js is lightweight and works efficiently with PostgreSQL and Phi-4, making it ideal for handling structured data like visit logs, timesheets, and user information. Its non-blocking architecture ensures high performance even with multiple concurrent users, ensuring smooth data flow and efficient processing of AI-driven tasks.

## 4.3 Database

- Database : PostgreSQL

  - Why for This Project?

    - PostgreSQL is a robust relational database that excels at handling structured data, which is critical for this project. For example: Complex Queries : PostgreSQL supports advanced querying and indexing, which is essential for generating filtered reports (e.g., filtering visits by date, supervisor, or region) which complements Phi-4’s reasoning capabilities, Security : PostgreSQL offers built-in encryption and role-based access control, ensuring sensitive data (e.g., agent details, visit logs) is protected, Scalability : PostgreSQL can handle growing amounts of data as more supervisors and agents are added to the system.

## 4.4 Mobile App

- Framework : Flutter

  - Why for This Project?

    - Flutter’s cross-platform capabilities allow a single codebase for iOS and Android, reducing development time and ensuring consistency. The app can interact with the same backend APIs as the web platform, ensuring seamless integration.

## 4.5 AI IMPLEMENTATION (PHI-4)

- Anomaly Detection:

  - Phi-4 analyzes timesheet data to identify patterns that deviate from the norm (e.g., irregular visit durations, missing entries).

  - Supervisors receive actionable alerts via Socket.IO.

- Report Generation:

  - Phi-4 leverages its language understanding to compile and present filtered reports in a clear, concise manner.

- Real-Time Notifications:

  - Phi-4 triggers real-time alerts for anomalies and pending tasks, enhancing communication and ensuring timely actions.

# 5. Testing Phase

## 5.1 Functional Testing

- Verify that all features (visit logging, timesheet management, report generation, anomaly detection) work as expected.

## 5.2 User Testing

- Involve a group of supervisors and managers to test the platform and provide feedback And test AI-driven features like anomaly detection and automated report generation

## 5.3 Validation Criteria

- All tests must pass before the platform is launched.

# 6. Deployment Phase

## 6.1 Web Platform

- Deploy the web platform on the company’s local server using tools like PM2 for process management.

## 6.2 Mobile App

- Publish the Flutter app to the Apple App Store and Google Play Store.

# 7. Documentation

- Create user manuals and technical documentation for both end-users and developers.

- Include screenshots, step-by-step guides, and FAQs for AI-driven features.

# 8. Conclusion

This project aims to create a comprehensive platform that addresses the needs of Enda Tao’s supervisors and managers. By combining a robust web platform with a cross-platform mobile app, the solution ensures flexibility, scalability, and ease of use. The integration of AI/ML (Phi-4’s advanced reasoning capabilities) adds significant value by providing predictive insights and anomaly detection. Hosted on a local server, the platform ensures data privacy while delivering seamless user experience.

With careful planning and execution, this project will not only meet the functional requirements but also demonstrate advanced technical skills in web and mobile development, database management, and AI/ML integration.

# Project Flow for 16 Weeks

Below is a detailed breakdown of the project phases and tasks, organized into a 16-week timeline . Since this is a final-year project with only two team members (you and your college partner), the workload has been divided to ensure manageable progress while meeting deadlines. The table includes weekly milestones and deliverables.

# Project Timeline Table

| Week | Phase | Tasks | Deliverables |
| --- | --- | --- | --- |
| 1 | Project Planning | - Define project scope, objectives, and requirements. | - Project charter (scope, goals, stakeholders). |
|  |  | - Meet with academic and company supervisors to finalize requirements. | - Initial project plan (timeline, roles, tools). |
|  |  | - Assign roles: one focuses on frontend/backend, the other on database/mobile app. |  |
| 2 | Conception Phase | - Create Use Case Diagrams to identify user interactions. | - Use Case Diagram (Supervisor, Manager, HR). |
|  |  | - Draft initial wireframes for key screens (login, dashboard, visit logging). | - Wireframes for web and mobile interfaces. |
|  |  | - Begin drafting Class Diagrams to define database schema. | - Initial Class Diagram (User, Visit, Timesheet, Report). |
| 3 | Conception Phase | - Finalize UML diagrams (Sequence Diagram, Activity Diagram, Data Flow Diagram). | - Sequence Diagram (e.g., Logging a Visit). |
|  |  | - Review wireframes with supervisors for feedback. | - Updated wireframes based on feedback. |
|  |  | - Finalize database schema in PostgreSQL. | - Database schema (tables, relationships). |
| 4 | Frontend Development | - Set up React.js environment and create basic UI components (login, dashboard). | - Basic UI for login screen and supervisor dashboard. |
|  |  | - Integrate React.js with backend APIs (mock data). | - Prototype UI connected to mock backend. |
| 5 | Backend Development | - Set up Node.js + Express.js backend. | - Basic API endpoints (e.g., login, fetch visits). |
|  |  | - Implement authentication using Passport.js + JWT. | - Secure login/logout functionality. |
| 6 | Database Setup | - Configure PostgreSQL database and populate with sample data. | - Functional database with test data. |
|  |  | - Test CRUD operations (Create, Read, Update, Delete) for visits, timesheets, and reports. | - Working CRUD operations for all entities. |
| 7 | Frontend Development | - Develop visit logging form (QR code scanner, manual entry). | - Fully functional visit logging form. |
|  |  | - Add real-time notifications using Socket.IO. | - Real-time alerts for pending tasks or anomalies. |
| 8 | Backend Development | - Implement report generation API (PDF/Excel export). | - API for generating and exporting reports. |
|  |  | - Integrate AI/ML model for anomaly detection (TensorFlow.js). | - Anomaly detection feature integrated into backend. |
| 9 | Mobile App Development | - Set up Flutter environment and create basic UI (login, dashboard). | - Basic UI for mobile app (login screen, dashboard). |
|  |  | - Connect Flutter app to backend APIs. | - Mobile app prototype connected to backend. |
| 10 | Mobile App Development | - Develop visit logging and timesheet management features in Flutter. | - Fully functional visit logging and timesheet management in mobile app. |
|  |  | - Add offline support for visit logs (SQLite). | - Offline functionality for mobile app. |
| 11 | Testing Phase | - Conduct functional testing for web platform (visit logging, timesheets, reports). | - Bug fixes and improvements for web platform. |
|  |  | - Test mobile app features (visit logging, timesheets). | - Bug fixes and improvements for mobile app. |
| 12 |  | - Perform user testing with supervisors and managers. | - Feedback from users and updated features. |
|  |  | - Validate all features against project requirements. | - Validation report. |
| 13 | Deployment Phase | - Deploy web platform on local server (PM2 for process management). | - Fully deployed web platform on local server. |
|  |  | - Publish mobile app to Apple App Store and Google Play Store. | - Published mobile app. |
| 14 | Documentation | - Prepare training materials (user manuals, FAQs). | - Training slides and user manuals. |
| 15 | Final Adjustments | - Address any remaining bugs or issues. | - Final bug fixes and optimizations. |
|  |  | - Final review with academic and company supervisors. | - Approval from both supervisors. |
| 16 | Project Submission | - Prepare final project report and presentation. | - Final project report (includes UML diagrams, wireframes, testing results, etc.). |
|  |  | - Present project to academic and company supervisors. | - Final presentation slides and demo of the platform. |

# Key Notes

## 1. Weekly Checkpoints

- Meet with academic and company supervisors on schedule to review progress and address challenges.

- Ensure that deliverables are completed on time to avoid delays in subsequent phases.

## 2. Division of Responsibilities

- Frontend Developer : Focuses on React.js UI, wireframes, and user experience.

- Backend Developer : Handles Node.js, PostgreSQL, and API development.

- Mobile Developer : Works on Flutter app development and offline functionality.

- Both team members should collaborate on testing, deployment, and documentation.

## 3. Tools and Technologies

- Frontend : React.js, HTML/CSS, JavaScript.

- Backend : Node.js, Express.js, PostgreSQL.

- Mobile App : Flutter, SQLite (for offline storage).

- AI/ML : TensorFlow.js for anomaly detection.

- Notifications : Socket.IO for real-time alerts.

- Version Control : GitHub for code management and collaboration.

## 4. Testing and Validation

- Allocate sufficient time for testing (Weeks 11–12) to ensure the platform meets all functional requirements.

- Involve real users (supervisors and managers) during user testing to gather valuable feedback.

## 5. Deployment

- Since the platform will be hosted on a local server, ensure proper configuration and security measures (e.g., encryption, role-based access control).